CAVE Testing Environment Status Meeting Minutes
Pre-Release November 2026 Wholesale Major Release 
Date: 10/19/2026
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Introductions:

· Chris Festa – Southeast CLEC & Functional Test (SECFT)

10/19/2026 Status Report:

· There is One open CAVE defect(s) at the time of the call
· No CLECs attended the call
· Currently, there are “2” Active CLEC Test Plan in the Southeast
· 1 Order
· 1 Pre order
· Testing in the CAVE environment will cease on Friday 11/06/26 at 5 PM ET and will resume on Monday 11/16/26

Defect Summary: Details are available under:
· CAVE Testing Environment Status
· [bookmark: _Hlk116909797]CAVE Daily Defect Report section: 
https://clec.att.com/clec/hb/shell.cfm?section=1121&hb=507&redirectsection=687


Next Meeting
The next CAVE Testing Environment Status Meeting is scheduled for Monday 10/26/26 at 3:00 PM ET.  
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