**CAVE Testing Environment Status Meeting Minutes**

**Pre-Release November 2022 Release**

**Date: 10/31/2022**

|  |  |  |  |
| --- | --- | --- | --- |
| ATTENDEE | COMPANY | ATTENDEE | COMPANY |
| Bill Greenlaw | AT&T CCP |  |  |
| Chris Festa | AT&T SECFT |  |  |
| Carrie Chickerell | AT&T Release Mgt |  |  |
| Marek Gajdos | AT&T WSS |  |  |

Introductions

* Bill Greenlaw (ATT-CMP) opened the meeting then handed off to Chris Festa – Southeast CLEC Functional Test (SECFT)

### Status Report:

* There is “NO” open CAVE defect(s) at the time of the call
* Currently, there are 7 CLEC Test Plans for the Southeast
	+ 0 CLECs has a Pending Test Plan
	+ 6 CLECs have Active Test Plans
	+ 2 CLECs have Closed Test Plans
* Testing environment will close 11/04/22 at 5 PM ET and will resume Monday 11/14/22 at 8 AM ET after the release weekend

 **Defect Summary**: Details available on the Defect Report located under CAVE Testing Environment Status section:

<https://clec.att.com/clec/hb/shell.cfm?section=1121&hb=507&redirectsection=687>

**Go / No Go Decision**

* “Go/No Go” vote was called
* No CLECs/SBPs attended the call
	+ There were “NO” objections to the deployment of the November Code
* CMP confirmed that the Go/No Go call notice was announced via an accessible letter
* CMP confirmed that there were “NO” e-mail ballots either for or against deployment into production at the time of today's call