November Line Splitting Minutes from CMP

November 3, 2004

### Line Splitting Discussion

The minutes from the Line Splitting discussion will follow the existing process and will be posted to the Line Splitting section of the CMP web site.

The Line Splitting discussion is scheduled for 1:00 PM CDT as a regular ongoing agenda item.

Project Updates:

Bill Greenlaw (SBC) reviewed Line Splitting CRs noting that the updated issues logs are scheduled to be completed and posted to CLEC Online by the end of the week.  Bill reported on the following:

| UNE Line Splitting to UNE-P (if and to the extent available) | CR30832 is committed for December 2004 |
| --- | --- |
|  | CR40168 is opened but no commitment date; will more than likely be cancelled |
| Line Sharing to UNE Line splitting (if and to the extent available) | CR30933 is targeted for July 2005 – could move to November 2005. |
| Line Splitting to Line Sharing with LNP | CR40127 is committed for December 2004 |
| Shortened DD Interval for xDSL loops | CR40139 still targeted for March 2005 |
| UNE Line Splitting (if and to the extent available) to UNE Line Splitting (if and to the extent available) | CR40112 has been cancelled. Development of REQTYP F, ACT V will be accomplished without a CR. Internal testing of new process(es) tentatively targeted for November/December 2004. (Subsequent verification made – LSOR already allows for REQ/ACT type in question) |
| RECCKT Requirements in SBC SW for UNE-P to UNE Line Splitting (if and to the extent available) | CR10619 is committed for December 2004 |

Birch asked if the CRs projected for the March release are considered committed to which SBC noted that only the December 2004 release items have been committed, the items targeted for March 2005 OSS release will be committed in a timeframe around approximately 120 days from the release date.

PORT Flowthrough – West region

As follow-up to last month, SBC (Bill) reported back that there are no current “commerical offerings” in scope that would be focused around an “enhanced” REQ F process.   MCI (Terri) indicated that given that it was clear this issue was not going to be resolved that they would like that noted on the website and then they will consider their options from that point forward.

DLEC Right of First Refusal

John Berard responded that the letter is still being redrafted.   SBC (Bill) had indicated that there were changes sent from the SBC side a couple of weeks ago.   Both parties agreed, that Covad will not change the template currently being reviewed by CLECs.   Upon completion of the review, Covad will send the draft letter back to SBC and Bill will incorporate the latest changes to the draft at that point

Agenda Attached: