December Line Splitting Minutes from CMP

December  8, 2004

### Line Splitting Discussion

The minutes from the Line Splitting discussion will follow the existing process and will be posted to the Line Splitting section of the CMP web site.

The Line Splitting discussion is scheduled for 1:00 PM CDT as a regular ongoing agenda item.

Project Updates:

Bill Greenlaw (SBC) reviewed Line Splitting CRs noting that the updated issues logs are scheduled to be completed and posted to CLEC Online by the end of the week.  Bill reported on the following:

| UNE Line Splitting to UNE-P (if and to the extent available) | CR30832 implemented in December 2004 – will monitor to ensure issue with exhibits for West region are addressed. |
| --- | --- |
|  | CR40168 is cancelled |
| Line Sharing to UNE Line splitting (if and to the extent available) | CR30933 is now targeted for November 2005 and could be canceled depending on outcome of FCC Perm Rules for Unbundled Local Switching. |
| Line Splitting to Line Sharing with LNP | CR40127 implemented in December 2004 |
| Shortened DD Interval for xDSL loops | CR40139 still targeted for March 2005 |
| UNE Line Splitting (if and to the extent available) to UNE Line Splitting (if and to the extent available) | Internal Testing is underway in December 2004 – still targeting March 2005 for roll-out of any enhanced processes, if and to the extent available. |
| RECCKT Requirements in SBC SW for UNE-P to UNE Line Splitting (if and to the extent available) | CR10619 implemented in December 2004 |

PORT Flowthrough – West region

SBC (Bill) indicated that update was sent on 12/8 prior to this meeting to update the CMP log regarding this issue (CCR04-002) to reflect the latest status from SBC.

DLEC Right of First Refusal

John Berard responded that the letter is still being redrafted and CLECs will accommodate the latest changes that SBC had made before returning the draft version to SBC for concurrence.    SBC (Bill) indicated will await the draft.

Other discussion:

In review of the open issues still showing in the CMP Issues log – SBC (Bill) agreed:

- Update these issues to reflect the current status and note for closure as appropriate.

- Update the Issues Log Document that is currently available on the Line splitting section of the CMP website.

Agenda Attached: