Line Splitting Minutes from CMP

January 5, 2005

### Line Splitting Discussion

The minutes from the Line Splitting discussion will follow the existing process and will be posted to the Line Splitting section of the CMP web site.  The Line Splitting discussion is scheduled for 1:00 PM CDT as a regular ongoing agenda item.

Project Updates:

Bill Greenlaw (SBC) reviewed Line Splitting CRs noting that the updated issues logs are scheduled to be completed and posted to CLEC Online by the end of the week.  Bill reported on the following:

| UNE Line Splitting to UNE-P (if and to the extent available) | CR30832 implemented in December 2004 – CLECs reported problems still persist with this release. Bill agreed to check further and will note resolution in minutes. |
| --- | --- |
|  | CR40168 is cancelled |
| Line Sharing to UNE Line splitting (if and to the extent available) | CR30933 is now targeted for November 2005 and could be canceled depending on outcome of FCC Perm Rules for Unbundled Local Switching. |
| Shortened DD Interval for xDSL loops | CR40139 still targeted for March 2005 |
| UNE Line Splitting (if and to the extent available) to UNE Line Splitting (if and to the extent available) | Internal Testing is underway in December 2004 – still targeting March 2005 for roll-out of any enhanced processes, if and to the extent available. |

Issues Log:

Line Splitting Issues log has been updated and posted to website for review.

CCR Log Follow-up:

- CCR03-025 // as noted for CR30832 – the CR was deployed in the Dec 2004 release.   CLECs indicated that they are still experiencing problems submitting orders in MW and W regions.   Bill indicated will verify issues related to this release are resolved.    Agreement was made to close on log, but show defect (s) are opened.

- CCR03-052 // issue originally opened to address need for flowthrough for Line Splitting issues in general – agreement was that this was supplanted by the Issues log originated from the Line Splitting collaboratives (when they were separate meetings beginning November 2003).

- CCR03-105 // issue is currently not in scope (hunting for UNE Line Splitting).

- CCR04-002 // SBC updated the issue with status on 12/8/04 (flowthrough for ULS Port orders – emphasis on CA) – SBC advised that unless change occurs from expected Permanent Order requirements, this requested enhancement will not be in scope.

CR30832 status (from above):   Issues related to rejects pertaining to entries (or lack of entries) on DL pages of single LSR requests for Line splitting to UNE-P were resolved with a distinction between West and the other regions as noted below:

- Midwest, Southwest and East regions—single LSR for UNE LineSplit to UNE-P conversion requests ((REQ M / ACT N) if and to the extent available)  should follow normal business rules for ACT N with respect to DL information.   The listing for the UNE-P line will reflect the DL information populated on the DL page of the LSR.   Existing listing information on the UNE Line splitting account will NOT be recapped in the reconfiguration to UNE-P  if the DL page is omitted or the information is only partially complete.

- West region (original Defect 123140) – Due to embedded system requirements in West region, population of information on the DL page requires a positive entry in the SASN field on the EU page.   With CR30832, the population of a value in the OECCKT field prohibits the population of SASN information, thus triggering a fatal LASR reject if the CLEC attempts to populate a DL page on their request.    The solution for this issue is for CLECs to not populate the DL page for single LSR UNE LineSplit to UNE-P conversion requests.   An internal update was distributed within the West LSC center(s) that process UNE Line splitting to UNE-P requests(if and to the extent available) on 12/21/04 to advise reps to NOT reject for requests that omit the DL page.

DLEC Right of First Refusal

John Berard responded that the letter is still being redrafted and indicated a CLEC call had been established for later in January 2005 – would tentatively target February 2005 for having final draft redistributed for comment.

Other discussion:

Discussed Accessible Letter CLECC04-159 that outlined the changes that are pending in CR40698 related to Telscape Order (CPUC Decision 02-11-011) that changes the “normal” agreement regarding DLEC Right of First Refusal for the data capable loops.   Bill explained that the release will lift the LASR edit currently prohibiting LSRs being submitted for migrations when HFPL present on line and WILL include provisions for the DLEC to receive a Line Loss Notification (LLN) at FOC (similar to logic currently used today for REQ B and REQ C migrations from HFPL.

Agenda Attached: