Line Splitting Minutes from CMP

May 4, 2005

### Line Splitting Discussion

The minutes from the Line Splitting discussion will follow the existing process and will be posted to the Line Splitting section of the CMP web site.  The Line Splitting discussion is currently scheduled for 1:00 PM CDT as a regular agenda item.

Project Updates:

Bill Greenlaw (SBC) reviewed Line Splitting CRs/projects as noted below:

| UNE Line Splitting (if and to the extent available) to UNE Line Splitting (if and to the extent available) | Process testing completed – CLEC on-line updates still pending legal review. (updates will update Line Splitting “books” in each region’s handbook, not just UNE Line split to UNE Line split (where available)). |
| --- | --- |
| LWC to 271 Line Splitting | CR50159 – opened in March to allow CLECs converted to LWC class of service to 271 Line Splitting. Process will be DTM for LSC. New target (not committed yet) is June 11 mini-release for this CR. AL will be issued once commitment date is received for CR. |
| LWC to 271 Line Splitting (flowthrough) | CR50240 – CR was an offshoot from CR30933 and work has started to attempt to rescope this CR to address the LWC to 271 Line splitting scenario for flowthrough. Best case for implementation would likely be March 2006 or later, but product is still trying to target the Nov 2005 release for early implementation |

DLEC Right of First Refusal

It was agreed by the participants that SBC will bring resources from the loop product team to the next meeting to fully discuss the current proposals regarding changing the processes currently in place for handling the issue of DLEC Right of First Refusal on the xDSL capable loops.

Other Discussion:

SBC (Bill) mentioned that the LSC is still reporting examples of CLEC not including the requisite DL pages on single LSR requests to migrate from UNE Line splitting to UNE-P (if and as available) or LWC.    As noted in the February 2005 meeting and documented on the LSR examples on CLEC on-line, the completed DL pages are required for the single LSR process as “normal” ACT N rules would apply to the single LSR process as it pertains to features and to DL information.

MCI (Terri) indicated that they had recently submitted a matrix (attached) representing the original prioritization matrix with some added columns to better understand how loss notifications would work in each scenario.   SBC (Bill) indicated that they had received the matrix, but had not had a chance to thoroughly review in detail.    In subsequent discussion, it was agreed that SBC will update the matrix columns and post to CLEC on-line for further reference.

ACTION:

- SBC (Bill) will further update the matrix that MCI (Janell) had submitted and post on CLEC on-line.

- SBC (Bill) will re-verify with number portability SMEs on if/when loss notification is sent  (and in what format)– specifically on migrations involving LNP only and Loop w/LNP when coming from ULS (Line Splitting) or Line Sharing.

Agenda Attached: