# **CLEC MEETING**

# **Conference Call**

April 11, 2018 ~ 9:30 AM – 9:50 AM CDT

#### **NOTES**

## Welcome and Introductions

AT&T opened the meeting by welcoming all participants to the Monthly CLEC Meeting. This meeting includes Change Management Process (CMP), Change Control Process (CCP), and CLEC User Forum. A list of attendees is included as an Attachment.

**CCP /CMP**

***AT&T Southeast Region:***

### Infrastructure Changes

There were no infrastructure changes for review at this meeting.

### Technical Issues

There were no technical issues for review at this meeting.

**Type 6 Defect CRs**

There were no defects to review at this meeting.

### Regulatory Mandates (Type 2) Change Requests Summary Report

There were no regulatory change requests for review at this meeting.

### System Outages

AT&T advised there were no reportable outages in March 2018.

***AT&T 21-STATE:***

**21-State CLEC Change Request Log**

AT&T reported no change in CR16-002 pending status. CR16-002 is dependent upon a change in network policy regarding afterhours CHC for UNE EELs.

**xRAF migration next steps**

AT&T explained that efforts will resume “business to business” to directly engage CLECs that have remaining circuit connections going into the xRAF facility locations in SE region in the near future. This notice will come from the CLEC account manager. The priority will be on Atlanta, GA with other SE sites to follow before focus moves to other regions. There are some connections thought to be abandoned based on prior 30-day traps being completed with no data moving on the connections. Those CLECs will be noticed and given a final deadline to respond or object or the connection will be disconnected. Then the focus will turn to the 4 or 5 circuits remaining that have been confirmed as live connections. An Accessible Letter will be sent to provide direction on the eBIZ option available for CLECs going forward. No questions were brought up at this time.

**March 2018 OSS Release cycle**

AT&T advised the meetings/calls that coincided with the March 2018 release concluded with the 4/5/18 TPP Post Soak calls. Notifications around the November 2018 release will follow normal intervals.

**Roundtable Discussion**

AT&T mentioned that there were some late updates to the Systems Downtime log that will impact availability for systems this weekend (4/14-4/15). AT&T advised that an Accessible Letter will be routed to advise of the update, but the changes are already posted to the Systems Downtime log as well.

**CLEC User Forum**

**CUF Issues**

One issue (**GCUF16-002**) continues to be in “monitor” status. AT&T explained this will be left in this status as WSS project management evolves.

**No CUF issues were on the agenda for discussion.**

**Roundtable Discussion**

No other issues were brought up in roundtable.

**Wholesale Systems Simplification (WSS)**

**WSS**

WSS project on hold.

**Roundtable Discussion**

N/A

**Future Meeting Logistics**

Wednesday, May 9, 2018 ~ 9:30 AM CDT

Bridge: 1 (866) 645-3167

Passcode: 7922682#

#### **Attachments/Exhibits**

**Attendees (Confirmed on roll) List:**

****