SBC Business Rules POR Collaborative Issues List (HANDOUT)

CLEC OSS Issues List (See Legend at bottom of document)

| # | Issue | CLEC(s) | SORT value | Current Status | SBC Response: |
| --- | --- | --- | --- | --- | --- |
| 1 | (UPOR CAT IV issue 3) The Merger Condition documents calls for SBC to develop common business rules applicable to CLEC’s requests for local service. Such business rules and processes are completing missing from the POR. AT&T comment from 2/8/01 transcript to issue #3: AT&T wanted to bring up some overall issues, to assure that there was an opportunity within the confines of the Category IV Data Collaborative to share their viewpoints, so that SBC would have the benefit of their input on the issues they consider to be the most critical that the collaborative was to have addressed. The focus of the Category IV Data Collaborative has to do with the obligation to develop uniform business rules across the 13 states. We have had a lot of the discussion at an individual data element level of where an issue has appeared, but I think it's important to take a broader view and step back and share with you our perspective. AT&T is concerned that the extent or the use of state specific conditions for individual preorder and ordering fields is inconsistent with SBC's obligation to introduce uniform business rules. AT&T is concerned about specific conditions that impact whether a field is used at all, whether the field is conditional, optional, required or prohibited. What the choices are to validate entries, where valid entries are identified, and what the data characteristics and format can be when valid entries are not identified. | Birch Telecom | Ordering Other / (Overview-Scope) | CA | During SBC’s discussion of detailed attributes of PMO and FMO this will be covered by the SBC proposal. 5/15 - Parties agree to TA in that data provided in Category I- IV data will provide the detail to resolve the issue. 10/31/00 – Held for Category IV Collaborative. 11/8/00 – SBC clarified the document that will be provided for format equivalent to LSOR, and LSPOR. This will include error information as well. Parties agree to leave HC4. 2/20/01- AT&T requested that text from issue #724 be CD and added to this issue #3. Parties agreed. 2/21/01 – Paragraph 28 of the SBC Merger Conditions required SBC to provide an overall assessment of, among other things, its business rules in developing and deploying uniform OSS interfaces. Paragraph 28 does not, however, require SBC to develop common business rules for LSRs; that is required by paragraph 31. Indeed, paragraph 28 acknowledges that CLECs cannot take full advantage of common OSS until the Business Rules Plan of Record is complete. Nevertheless, SBC has sought to achieve significant uniformity in the business rules for CLEC LSRs in the Cat IV data. 2/21/01 – AT&T requested SBC clarify the interpretation of data formatting specifications. Change status to AIR. 2/23/01 – What SBC meant by “data formatting specifications” was that the same version of mechanization specifications (eg. ELMS 5, T1.265-1999, ANSI X.12) would be utilized across all regions for the formatting and exchange of data between SBC and its CLEC trading partners. 4/20/01 - SBC agrees that it will address the topics contained in this issue as part of the Business Rules POR and that CLECs will not be precluded from raising this issue at that time. 11/6/01 – Parties CLOSED AGREED based on revised business rules definition. |
| 2 | (UPOR CAT IV issue 59) CLECs require data element synchronization for integrating pre-order and order information. 2/20/01 - AT&T asked if order elements change as a result of Business Rules POR, will SBC still maintain synchronicity with PreOrder output? WCOM also asked for continued synchronizing between the PreOrder, Order, and Acknowledgement process. | AT&T | PreOrder / (FMO-PO) | ADC | SBC does not agree. 4/26 - Based AT&T’s clarification in collaborative this issue would be same as #49. 5/9 – redline language provided in POR sent out 5/8. 5/19 – Temporary change to AIR from TA. SBC to determine if synchronization applies directly to GUIs and if so what is timing of synchronization. 5/19 – SBC cannot yet determine whether synchronization can be done at same time for preorder and order. Parties agree to change to DO. 6/9 – CLECs revised status to OS. SBC requests rationale behind status change. 6/19 – SBC’s proposed language changes submitted to CLECs on 6/19 are pending CLEC review for closure on the 6/23 conf call. (POR FMO section B) B. Pre-ordering A single, uniform, application to application pre-ordering interface accessible using either EDI or CORBA protocols will be implemented (SBC/Ameritech will offer both protocols throughout the 13 state region). This interface version will be available for all SBC/Ameritech service areas, and will represent a new version of the application to application interfaces currently existing in all service areas. The uniform pre-ordering application to application interface which will utilize EDI and CORBA will be referred to as the “application to application interface” in the remainder of this pre-ordering section of this plan. To further facilitate integration, the data elements in the uniform pre-ordering application to application interface will be synchronized to the extent possible with the data elements in the uniform application to application ordering interface. SBC will provide documentation describing business rules for any fields that cannot be synchronized. Pre-order response time performance will be measured by SBC/Ameritech with respect to the different technology frameworks i.e. GUI and EDI/CORBA. The pre-ordering measuring systems will be developed and implemented in proceedings at the state level that address performance measurement and reporting requirements. 6/30 – Parties agreed to change status to TA. 10/31/00 – Held for Category IV Collaborative. 11/7/00 – Related to #83b. 2/20/01 – AT&T raised new issue… AT&T asked if order elements change as a result of BPOR, will SBC still maintain synchronicity with PO output? WCOM also wanted the synchronizing between the PreOrder, Order, and Acknowledgement process. 2/21/01 - By implementing the changes presented and the alterations agreed to in other issues, SBC has synchronized to the extent possible the data elements in the uniform, LSOG 5, pre-ordering applications with the corresponding ordering fields. 2/21/01 – SBC’s response did not address the 2/20 new issue. SBC to respond. Change status to AIR. 3/01/01 - It is SBC's intent to maintain synchronization between pre-order responses and order requirements to the extent reasonably possible. 4/20/01 - SBC agrees that it will address the topics contained in this issue as part of the Business Rules POR and that CLECs will not be precluded from raising this issue at that time. 5/17/01 – SBC recommends CLOSED DUPLICATE to Issue #17. 10/29/01 – SBC recommends CLOSED DUPLICATE to Issue 17 based on 5/23 and 10/29 responses to that issue. 11/6/01 – Move 5/23 & 10/29 responses from issue #17 to issue #2. Those responses are as follows: 5/23/01 – SBC proposes add a sentence to the end of the last paragraph in Section I. B., to read: “ In addition, should SBC identify, through the development of requirements for this Plan, any fields that cannot be synchronized between preorder and order, it will document those fields and place a note to that effect in both the LSPOR and LSOR.” 10/29/01 – The note mentioned in 5/23/01 was inadvertently left off of the 8/31 BRPOR update and will be added with the final BRPOR document as agreed to in the response 5/23/01. Agree close issue #17 duplicate to issue #2. Issue # 2 is still RPA. WCOM want to hold as RPA until they have had time to review the 11/5/01 publication of the LSOR. 11/7/01 - The 5/23 response above is being requested to be removed from issue 17. Parties agree to ADC. |
| 3 | (UPOR CAT IV issue 103) (103) Describe any region-specific ordering differences for updating the E-911 database. (92) Additional information must be included under the “Uniform Ordering Message Flow” to provide detailed descriptions of how Listings and/or E-911 information will be provided in each region. | AT&T MCIW | Order / (FMO) | CA | 5/19 – Parties agree to TA in that data provided in Category I- IV data will provide the detail to resolve the issue. 11/8/00 – Recommend a CLOSED DUPLICATE issue #365 to this issue #103. Parties agreed. 2/20/01- AT&T expressed its concern that the requirement of sending an address in Pacific Bell whenever SBC is asked to do the E911 update will impact dropping address requirement on migrations. 3/1/01 - SBC has not found an effective way to alter the Pacific E911 process to avoid the necessity to populate address. To take advantage of carrying over and updating the E911 information through the LSR process, valid address entries will be required. 4/20/01 – Upon further review, SBC has determined that it can alter the E911 process as follows: SBC will enable 911 without requiring the CLEC to pass address on the LSR for a conversion request for PacBell where there are no changes to the (service address of the) end user account. SBC will allow for the conversion of (the) directory listings without requiring an address when no changes are being made to the listing for PacBell. When changes are being made to the listing address, information will be required. SBC will implement this functionality to be effective with a release installed October 20, 2001. SBC agrees it will not seek any extension of the October 20, 2001 date, and that if it obtains an extension of any other OSS release dates, they will not affect the October 20, 2001 E911 release date. To reiterate, this enhancement would not require an address to be populated by CLECs on the Local Service Request in order for PacBell to maintain the E911 information on a conversion from PacBell Retail to UNE-P. CLECs would still need to populate the ECC field with its appropriate value. SBC will eliminate the ECC field requirement as part of the Business Rules Plan of Record. 5/16/01 – Upon further review, SBC has designed a process that eliminates the need for the ECC field to be used to trigger the E911 process. Further, SBC has designed a process that will not require a pub indicator in the feature field for conversions from retail or resale to UNE-P. The Pub or Non-Pub indicator is still required for new activity as well as some change activity. Both of these enhancements will be implemented with the fundamental changes in the E911 process in October 20, 2001. 5/17/01 – AT&T feels the agreement that was reached was to occur in October 2001. For other information, see related issue #70. Parties agree to CLOSE AGREE. |
| 4 | (UPOR CAT IV issue 148) Ameritech's unsolicited 865 transaction causes CLECs unnecessary time and expense to trace and review Ameritech order handling errors. What actions will Ameritech take to cease generating the unsolicited 865s? | AT&T | Order / (FMO-Prov) | ADC | It is anticipated that there will always be reasons for an unsolicited message to be sent. The appropriate data will be included, i.e. PON, that will allow the CLEC to associate the response to the appropriate request. 5/19 - Parties agree to TA in that data provided in Category I- IV data will provide the detail to resolve the issue. 10/31/00 – Held for Category IV Collaborative. 11/8/00 – AT&T will provide to language Thursday 11/9 to close this issue. 11/10/00 – Did agreement for AIT 865 apply to Phase I or phase II? SBC clarified it is addressed in Phase II. AT&T prepared and distributed a handout that contained an agreed to approach to Unsolicited 865 transactions. See following: SBC’s design commitment for Provider Initiated Transactions (“Unsolicited 865”) 11/10/00 In its interest to cooperatively improve processing of CLEC orders, SBC will implement Provider Initiated Transactions to notify CLECs of necessary changes that have been made to previously-confirmed orders. This is a practice of Ameritech that SBC has elected to deploy in all SBC operating territories. SBC will provide the Purchase Order Number (PON) and Version (VER) of the most currently processed LSR in its transaction so that the appropriate data will be included that will allow the CLEC to associate the 865 to the appropriate LSR in its system. In the design and operation of the work center processes it employs to create the 865s, SBC will ensure that its representatives consider order supplements that may also relate to the confirmation being modified and accommodate changes made by those supplements in the 865 notice. SBC work centers staff will endeavor to keep 865 transactions to the minimum level necessary to ensure the efficiency and effectiveness of the 865 notification process. SBC will provide for coding the transactions with a clear and unambiguous indicator(s) reflecting the underlying reason for the change in order confirmation. The codes will assist SBC and CLECs in administering the performance measurements that relate to confirmations, jeopardies and the timeliness of 865s. E.g., codes assigned to jeopardy conditions for due date changes would be distinguishable from those for telephone number changes; codes for changes in service order numbers would be distinguishable from those for circuit number changes. SBC will work collaboratively with the CLECs in the Phase III Category IV collaboratives in developing the underlying reason coding scheme consistent with industry standards and CLEC needs for information about the underlying reasons for the transactions. Refinements and changes in reason codes and 865 processes that arise in the future would be proposed and implemented consistent with the Change Management Process. 11/20/00 – Parties agree to hold to Category IV Collab. 2/16/01 - OBF Local Response Practice 099, LSOG 5 supports the use of the “Unsolicited 865 Transaction” by using fields associated with a “Provider Initiated Response” (PIA). As part of the Local Response Notification, the PIA process was covered in collaborative meetings 2/7-2/8. OBF proposed a list of four codes as valid entries for the PIA field which would allow for (1) ECCKT/TN changes, (2) Due Date changes, (3) a combined ECCKT/Due Date change, and (4) Other. (Note: “TN” portion of valid entry 1 was added by SBC.) SBC’s position is that the valid entry (1) ECCKT/TN change could in fact be used in the Local Response (FOC) process to advise the CLECs when an ECCKT/TN had to be changed after the FOC had been sent. When this type of change is necessary, a subsequent FOC would be generated with the PIA indicator and refreshed to reflect the new ECCKT/TN. SBC also determined that valid entry (4) Other was obscure and that specific valid entries should be introduced to replace valid entry “Other” and that (4) would not be used in SBC. Valid entries 2 and 3 from the OBF guideline indicated a Provider Initiated Due Date Change. SBC determined that a due date change should be handled via a Jeopardy process rather than the PIA process since the due date of the request was impacted. Therefore, under the local response for Jeopardy in the Reason Code field, a valid entry of 3J is being introduced to advise of a due date change via the Jeopardy process. Additionally, in place of the “Other”, a list of proposed PIA Codes (listed under Issue 711) was provided to the CLECs on 2/9/01 for their review and feedback to add or eliminate proposed PIA Codes. Once agreement is reach, these will be presented to OBF for inclusion into the guideline. 2/20/01 – AT&T agrees with the approach not to employ the use of PIA. AT&T is still awaiting the jeopardy reason codes. When they see the PMO info they will be able to come back to close 148. Leave as NR. 2/23/01 – SBC still feels there are time when a PIA process will be necessary therefore some proposed changes have been made to the PIA process - see Issue 711(2/22/01) for an updated list of codes. PIA 1 was changed removing the TN portion moving it to the jeopardy list. PIA 9 also was removed moving it to the jeopardy list as well. PIA 10 was remove entirely and will be discussed further in the CLEC User Forums. SBC is also providing list of Jeopardy Codes (PMO and FMO) for CLEC review. FMO will be uniform across 13-states. 2/23/01 – AT&T would like additional PIA codes that could be sent when a reject was sent in error (thus taking back the reject). This would eliminate a phone call exchange. SBC agreed to take a look at this request. Change status to AIR. Additionally, when a pending SUPP has been reviewed and a PIA is in progress but not sent, if the SUPP has not corrected the PIA issue. SBC would send the SUPP as received and still send the PIA so that the CLEC can easily pick up the change. 3/1/01- A Provider Initiated Activity (PIA), using the OBF and FMO definition, indicates a response that is not the result of a customer LSR or supplement, prior to completion. Since a reject is in response to a LSR or supplement, a PIA to undo the reject would not be appropriate. Instead, once an erroneous reject is discovered, SBC proposes providing a FOC with an indicator to advise the CLEC that the FOC replaces a reject in error. This would be done using the third character of the EC VER field. A third character of U to indicate “Confirmation – Replaces Reject in Error” will be added as valid for the Firm Order Confirmation and Directory Only Confirmation. Additionally, when a PIA is in process and a CLEC supplement is sent, SBC will process the supplement as received. The PIA change, if not included in the supplement, will be sent under a separate FOC containing the PIA information, so that it can be tracked and handled more easily by the CLEC. 3/6/01 – Related to 778 which has handout that covers PMO and FMO. AT&T asked what set of Jeopardy and PIA codes will be used in FMO. 3/21/01 – The handout for Issue 778 covers codes for PMO for each region and FMO (13 state) for Jeopardy Notifications and Provider Initiated Activity (PIA). SNET PMO for Jeopardy Notifications was added to the handout in the 3-12 revision. 3/27/01 – WCOM requested this issue be CLOSED AGREED. 4/20/01 - SBC agrees to validate the jeopardy codes to ensure completeness and appropriate use of OBF codes where applicable. SBC will discuss the jeopardy codes in the Business Rules POR collaborative sessions. SBC recognizes that the CLECs have not waived any claims with regards to this issue in the Business Rule POR. SBC agrees to add jeopardy code 1L (Frame Due Time cannot be met) as a valid code. SBC will not return verbiage with 3B code. SBC agrees to investigate alternate codes to 3B, which will provide more specific information concerning what needs to be corrected. 5/11/01 - Jeopardy Code 1L is now reflected on the Jeopardy Code handout. Jeopardy Code 3B description has been revised to say “Facilities-Busy/Defective/Incorrect/Incompatible”. It is anticipated that this would be a situation to be resolved by SBC. Code “3K Facilities Order Incomplete” and “3L Wiring Problem” has been added, again for SBC resolution. 5/15/01 – A code has also been added for CLEC action “Busy CFA – Send Supp”. Jeopardy Handout has also been updated and re-distributed. 5/15/01 – AT&T felt that parties had reached agreement on codes and request the status change to ADC for the documentation changes. 9/25/01 - The jeopardy codes 3B, 3K and 3L have all been added to the PB/NB/SWB Feb 2002, AIT March 2002 and SNET June 2002 POR releases, and have also been included in the 8/31/01 LSOR release. |
| 5 | (UPOR CAT IV issue 473) CLECs request that SBC either compare and cleanup all of its databases to match the uniformly defined valid values, OR expand valid value list for ordering to accept what SBC provides CLEC on the PreOrder returned fields. CLECs are concerned about their ability to figure out what is contained in the un-fielded feature/feature detail field. With a consolidated USOC/FID list, then separate fields would be less of an issue. (related in concept to 489, 491, 492, and 495) | AT&T CoreComm SPRINT | General | CA | 2/23/01 – SBC is not planning to alter any data in back end systems containing Feature Feature Detail. This data will be returned in response to uniform queries. The data will be no less usable than it is today. To the extent it is a business rule pertaining to LSRs, we will address that in the Business Rules POR. 4/20/01 - SBC will provide a listing of USOCs in AIT by July 31, 2001 as an interim aid to assist CLECs. SBC will also create a USOC utilization tool, based on discussion with CLECs regarding the nature of that tool, to provide on-line search capabilities for SBC USOCs across its 13-states. SBC will provide this tool by June 30, 2002, unless SBC is required to adopt uniform USOCs in the Business Rules POR proceedings. SBC agrees that CLECs have not waived any claims with regard to this issue in the Business Rule POR. 5/17/01 – SBC will be taking back issues (#142, 143, 144, 145, 146, and 147) related to USOC and FID analysis. Parties agree to change status to AIR. 5/23/01 – Attachment F has been updated. SBC still does not see enough commonality or compression to warrant a move to uniform USOCs. Further, SBC still feels a masking solution is not in any party’s interest. SBC is prepared to create a USOC utilization tool. 10/29/01 – Several conference calls have been held previously with the CLECs discussing the USOC search engine. Additional discussion is planned for the week of 11/6 BRPOR Collaborative session. 11/6/01 – Hold for USOC discussion. 11/07/01 - The USOC Search Engine process, implementation date and scope were discussed jointly by SBC and the CLECs. A Scope Document handout previously distributed was used as the basis for this discussion. Changes to the Scope Document were agreed to and are as follows: 1) Include retail ordering, provisioning and billing USOCs in the June 2002 deliverable - populating data for the first five fields identified as 1) Region, 2) State, 3) Product Family, 4) Product Description and 5) USOC. 2) Change "Product Description" definition to include "detailed unique informative " 3) Include "hours of availability" for the interface points 4) Create a process to accept ongoing input from the CLECs and populate the USOC/FID Conditions column in the Search Engine database for selected Retail USOCs The specifics of the deliverables and the timing were agreed to and will be incorporated in the BR POR document as Attachment G. SBC recommends Closed Agreed. 11/13/01 – Parties agree to CA. |
| 6 | (UPOR CAT IV issue 547) Ordering – LSR form – BAN1 Is it possible to move to a default that is populated in the BAN1 field based on a company profile on a 13 state basis? | AT&T | Order | CA | 3/1/01 - At this time the PB/NB BAN assignment process will not permit an optional entry. In addition, despite the upgrades already made to the AIT BAN assignment process through the CUF, it does not appear that SBC will be able to modify the BAN assignment processes in a time frame that would permit options to be included as part of requirements for the uniform release. SBC will need to modify the BAN1 data matrix to show C conditional for PB/NB/AIT. 3/7/01 – AT&T requested that this remain AIR with the outstanding question of whether this will be addressed in the BRPOR. SBC will also note it as an ADC. 3/21/01 – SBC is working to modify BAN assignment to allow for TABLE/PROFILE defaults, however the embedded process currently in place in the PB/AIT regions cannot be redesigned to offer default BAN implementation for 13-state uniform. SBC is continuing to work BAN assignment actively as part of the CLEC User Forum process. SBC will ensure that the outcome of the CLEC user forum creates a process similar to the default BAN process. 3/27/01 – WCOM requested this issue be CLOSED AGREED. 4/20/01 - SBC agrees to implement a uniform process for the use of the BAN1 as part of the Business Rules POR. 5/11/01 - This field is included on Attachment D of the BRPOR. 5/17/01 – AT&T requested how SWBT is using this today. What criteria is being used. Change to AIR. 5/17/01 – SBC explained that the 3 fields in the LSR (REQ TYP, CC, and LATA) drive to select the appropriate BAN from the table/profile. This table is established based on CLEC provided information on CLEC Profile. Parties agreed to CLOSE AGREE. |
| 7 | (UPOR CAT IV issue 557) Ordering – LSR form – AFA field CLECs request that the Account Feature Activity (AFA) field be eliminated? Can AIT derive the information that is provided from other information on the LSR, in lieu of using this AFA field? | AT&T | Order | CA | 2/1/01 – Under Investigation 2/15/01 - No the fields cannot be eliminated as they provide for functionality of applying features at an account level, which is applicable in the AIT region. Features/services such as, suspend of entire account, 9-1-1 Locator ID, and calling plans, are done at the account level. 3/7/01 – AT&T inquired about the line level vs account level difference in AIT to see if this would be addressed in the BRPOR. Parties agree to mark AIR. 3/21/01 - SBC will continue to support ACCOUNT FEATURE/ACCOUNT FEATURE DETAIL fields for AIT. Usage of these fields provides increased functionality for the CLEC as they do not have to input the specific features for every TN that may be included under the ATN. SBC is investigating the use of this field for 13-state uniformity as part of the Business Rules Plan of Record (BRPOR). 5/11/01 - Field will be made uniform as indicated in Attachment D Supplemental handout and discussed during the collaborative. 5/17/01 – Implementation will be of the AFA field as it is today in AIT but in all regions. Parties agree to CLOSE AGREE. 9/25/01 - SBC plans to make the use of Account Feature, Account Feature Detail and Account Feature Activity uniform in all regions. Valid entries will still vary per region in Account Feature and Account Feature Detail based on the product being ordered. Account Feature products can be found in the CLEC Online. Additional information will be added to CLEC Online for other regions as it is developed prior to BRPOR. |
| 8 | (UPOR CAT IV issue 597) Ordering – PS form – BLOCK field Why did SBC choose to move the valid entries from the Blocking field to Feature Feature Detail? How many valid values are there out of blocking that went to Feature Detail for 13 states? | WCOM AT&T | Order | CA | 2/15/01 - SBC FMO is the 13 state uniform suggestion. IF the CLEC community chooses we could also implement as follows, allowing for regional product differences. The alternative to the 13-state BLOCK entries, is to revert to OBF valid data elements. This would result in nonuniformity in the field, with regional differences. The following is the proposal to be as similar among regions as possible: Entry Region Definition A 13 state No collect/Third party B 13 State No third party C 13 state No Collect F PB/CT/SWBT No 1+, 0+ (including 900/976) G CA/CT No 011 + dialing H SWBT/CT No directory assistance call completion K NV/CT No 900 M SWBT/CA No 900/976 S CA No 976, No 900-303, No 900-505 W CA No 900-303 N CT No per use 3-way calling O CT No charging to originating number T CT Inhibit Automatic Call Back U CT Inhibit Automatic Recall V CT Inhibit Call Trace 3/7/01 – WCOM indicated that they had submitted CCR through CMP for the block field requesting the use of “N” for No Casual Calling. This was related to CLECS 99-176. It is currently pending implementation. Based on SBC’s plan “N” is shown as used for something else. Also the use of other valid entries do not coincide with OBF. CLECs requested that SBC utilize the valid entries presented by OBF where possible for the same blocking features. It was also mentioned that SBC had already committed to providing in the LSOR information relative to the blocking features to note when a USOC is required in the Feature field. Parties agreed to AIR. 3/21/01 - SBC revised the table above into a handout. The handout represents the proposed usage by SBC regions of the OBF recognized entries with the exception of the AIT region. AIT will utilize USOCs in the Feature/Feature Detail for block activity as defined in AIT LSOG 4. AIT will be altered with the Business Rules Plan of Record (BRPOR). 4/20/01 - SBC agrees to implement a uniform process for the Blocking field as part of the Business Rules POR. SBC agrees to provide uniform block values and a uniform use of the blocking field across 13 states(consistent with OBF guidelines or standards). SBC will return all Block values (in the Block field) with the pre-order CSI inquiry capability. 4/20/01 - SBC agrees to return all block values with the pre-order CSI inquiry capability. SBC will eliminate any inconsistency between pre-ordering and ordering with respect to blocking. 5/17/01 – WCOM requested SBC to update LSOR with Block values that also require additional USOCs to initiate the service. For example, CLECs want table added to BLOCK field in LSOR for such cross relationships, that requires CREXN when BLOCK is M. Ensure this table includes 13 states information. Also note related BLOCK update in issue #47. Parties agree to CLOSE AGREE. 5/1701 – Issue raised as to whether if a USOC is needed on the feature detail field, will the USOCs be uniform across all regions in addition to uniformity of the data in the BLOCK field. AT&T requested a list of BLOCKs and reasons for the USOCs for CLECs review before closing this issue. Change status to AIR. 5/23/01 – No, the USOC will not be uniform under current plans. The USOCs are identified by blocking product, by region on Attachment F. 10/29/01 - SBC will support OBF BLOCK field guidelines as indicated in BRPOR attachment D for use in PB, SNET, SWBT and AIT, however, specific blocking elements may vary from region to region based on tariff offering. SBC will map AIT LIDB/BLOCK USOCs to the OBF BLOCK field where applicable for basic resale and UNE services as well as complex services. Tariff and product requirements may necessitate the entry of additional information in the FEATURE/FEATURE DETAILS fields as noted in the LSOR referencing CLEC Online. 11/6/01 – SBC will update attachment D with the following verbiage: SBC will support OBF BLOCK field guidelines for use in CA, NV, CT, MO, OK, AR, KS and TX with the implementation of the Uniform OSS Plan of Record. Also SBC will use OBF codes A, B and C in IL, IN, MI, OH and WI along with USOC/FID combinations for other types of blocking with the Uniform OSS Plan of Record. With implementation of the BRPOR, SBC will begin utilizing the remaining OBF guideline codes that are applicable to IL, IN, MI, OH, and WI, and will map the appropriate LIDB/BLOCK USOCs to them thus eliminating the need for the USOCs in the FEATURE field. Specific blocking codes that may be used may vary from region to region and state to state based on tariff offerings. 11/7/01 – Parties agree to CLOSE AGREE. |
| 9 | (UPOR CAT IV issue 652) DL form & Dir Srvc Request Completion - ALI field (1) Why AT&T has to capture the ALI on a return feed from SNET, when it is applying to a new service on REQTYP A or any new listing. SBC will go back to check how SNET handles ALI field for loops. (2) SBC will also investigate the return of a FOC. | AT&T | Directory Listings / Notifications | 1)CA 2)CA | 2/7/01 – Under Investigation 2/20/01 – CLECs asked to include Directory Service Request Completion notification for use of the ALI as well as Directory Listings. SBC agreed to address this issue by the use of ALI valid values for both forms. 3/1/01 – 1) The SNET system provides the ALI code to the CLEC, this is why it’s input is prohibited in SNET. The ALI code is needed for subsequent activity, which is why the CLEC needs to capture it from the notification and store it for future activity. Due to back-end system constraints, in SNET for all listings where LACT is not LML: Facility Based listings will require the ALI code, but Resale and UNE Port listings will prohibit the ALI code when the LACT is N. Conditions on the ALI field will change to: The current condition "Required when SC = CT and LACT is not N, otherwise prohibited when SC = CT" will change to 2 conditions: Required when SC = CT, REQTYP is not A, B, C or J and LACT is not N, otherwise prohibited when SC = CT and REQTYP is not A, B, C, or J. Required when SC/SC1 = CT, REQTYP is A, B, C or J and RTY is not LML, otherwise prohibited when SC/SC1 = CT, REQTYP is A, B, C or J and RTY is LML. This issue 652 is related to issue 472. 2) Based on OBF guidelines, the ALI code is not returned on the Confirmation (FOC) since very little information relative to listings is returned on the FOC, only DLQTYR (Directory Listing Quantity) which is at the LSR level and not at the listing level where the ALI would be used. It is, however, returned on the Directory Service Order Completion notification along with other listing-type information including the actual listing data for a specific DLNUM/ALI. 3/6/01 – CLECs feel that this is not something they could agree with and would hope this would be addressed with the Business Rules POR. SBC does not feel this issue can be addressed in the scope and time limits of this plan. AT&T also wanted to know if this is something that would be covered by BRPOR. Change to AIR. 3/21/01 – SBC will address this within the Business Rules Plan of Record (BRPOR). 3/21/01 - SBC plans to make the use of the ALI field uniform as part of the Business Rules Plan of Record (BRPOR). 5/15/01 – SBC agrees to make ALI field uniform as part of the BRPOR implementation and did update documentation in Attachment D. 5/16/01 – Parties agree to CLOSE AGREE. |
| 10 | (UPOR CAT IV issue 688) DL form – LAZC field 1) Can the listed address on the DL Form become optional FMO when the service address and the listed address are the same? 2) How was PB able to provide this service PMO? | AT&T | Directory Listings | CA | 2/8/01 – Under Investigation 2-22-01 - SBC will change to allow the SA to serve as the LA when they are the same and under certain circumstances: LA cannot be an indented address (LTXTY value cannot be ADR") If LTXTY value is ADR, then LASN or LALOC must be populated. LA must be present if EU AFT field is populated. As requirements for this option are completed, other conditions may arise which will be identified in the final documentation. 3/1/01 - SBC will allow the SA to serve as the LA when they are the same and under certain circumstances: LA cannot be an indented address (LTXTY value cannot be ADR). If LTXTY value is ADR, then LASN or LALOC must be populated. LA must be present if EU AFT field is populated. When SC/SC1 is CA or NV, the EU form Service Address data must be provided on ACT V when LUC is Y. 3/6/01 – AT&T requested that this is related back to SASN field on EU form to ensure the rules are the same. SBC to take back as AIR. AT&T also wanted to know if this difference would be addressed by the BRPOR. 3/21/01 - As per Issue 632, the following condition will be changed to correct the reference to LUC: When SC/SC1 is CA or NV, the EU form Service Address data must be provided on ACT V when the DL form is present. 3/21/01 - SBC plans to make the use of the LAZC field uniform as part of the Business Rules Plan of Record (BRPOR). 5/11/01 – SBC was in error in stating that we would make the LAZC field uniform. To clarify, the rules for the LAZC field would not be the same as the SASN field. There are product differences driving the various uses of this field. LAZC is not allowed because the Directory product does not print the zipcode in various regions. During discussion of issue 688, several topics were discussed. SBC intended to state that it would remove certain conditions associated with the SASN fields through the BRPOR. The requirements for the UPOR show regional differences for the PB region that were derived from Listings Gateway processes. With the BRPOR, SBC removed those conditions as indicated in the Attach D handout to make the use of SASN uniform for Directory Listings. SBC will update the SASN root cause column of Attach D to read “The Listings Gateway in PB/NB requires the end user address for ACT V when the listing is changing.” 5/16/01 – Accenture requested that the last note on BRPOR Directory Revisions HANDOUT (5/16/01) be removed. Parties agree to remove. Accenture felt 5/11 response was confusing and requested that SBC summarize our discussion and agreement reached in today’s collaborative. SBC will change to AIR and draft response for CLECs review. 5/17/01 – SBC clarifies: If it is a conversion ACT V, where ERL is “N”, your Listed address and your Service address do not need to be sent, unless there is a change to the listing address. 5/17/01 – Parties agree to CLOSE AGREE. |
| 11 | (UPOR CAT IV issue 725) Ordering - PS Form - Feature/Feature Detail field AT&T comment from transcript: On another more specific issue, I would prefer as a separate issue and we would suggest that it go in connection with the form P S port services that we discussed on Tuesday, February 6, 2001. And that is whether or not SBC is moving to a common set of codes and indicators (including Class of Service Codes) or whether fields such as Feature and Feature Detail are really employing an approach where they accumulate the individual business rules peculiar to regions on a PMO basis. The question we would have is to the extent the differences are not being cared for in the development of the rules that we have gone over so far. Is that something that SBC plans to address in the Business Rules Plan of Record? That issue would go in connection with the port service form, the fields would be Feature and Feature Detail. And the question we have is whether or not the region specific conditions that are laid out in PMO, are identified fields. To the extent there are differences from region to region it is not apparent in the FMO whether the catch all reference to the CLEC Handbook is really a shorthand way of saying that those distinctions will carry forward in the FMO. | AT&T | Ordering | CA | 2/8/01 – Under investigation. Related to PS Form -Feature Feature Detail. 2/23/01 – While SBC may address other differences in the Business Rules POR (BRPOR), Paragraph 31 of the Merger Conditions requires SBC to establish uniform business rules or a software solution only for local service requests. 3/7/01 – SBC to expand in its response. Change to AIR. 3/21/01 – In response to CLEC requests, SBC has identified certain open issues that will be addressed in the Business Rules Plan of Record (BRPOR). In addition, SBC plans to address in the BRPOR ordering code differences to ensure that CLEC-submitted local service requests are consistent with SBC’s business rules, except where the such differences result from product or regulatory differences. Many region-specific conditions governing field usage that refer to the CLEC Handbook result from product and/or regulatory differences. Consistent with paragraph 31 of the Merger Conditions, SBC does not plan to alter those types of conditions. 4/20/01 - SBC will provide a listing of USOCs in AIT by July 31, 2001 as an interim aid to assist CLECs. SBC will also create a USOC utilization tool, based on discussion with CLECs regarding the nature of that tool, to provide on-line search capabilities for SBC USOCs across its 13-states. SBC will provide this tool by June 30, 2002, unless SBC is required to adopt uniform USOCs in the Business Rules POR proceedings. SBC agrees that CLECs have not waived any claims with regard to this issue in the Business Rule POR. 5/11/01 - SBC has identified the fields that would not be made uniform by either SBC recommendation or Product /Regulatory reasons. Those fields are identified in attachments C & E of the BRPOR. Ordering codes will be addressed as described in issue #5. 5/17/01 - AT&T requested an overview of the proposed USOC search tool and whether SBC's plan was to provide the tool on the Toolbar only or as also a function of pre-order (EDI/CORBA). SBC clarified that the tool would only be delivered if SBC was not required to either mask USOCs or fundamentally change USOCs. If either masking or fundamental changes were required, the tool would not be built. If, however, the tool was chosen, it would be as robust as it could be. SBC will work to deliver more details regarding the proposed tool for CLEC consideration. Status changed to AIR. 5/23/01 – See response to Issue 5. 10/29/01 – See 10/29/01 response to Issue 5. 11/6/01 – Hold for USOC discussion. 11/07/01 - The USOC Search Engine process, implementation date and scope were discussed jointly by SBC and the CLECs. A Scope Document handout previously distributed was used as the basis for this discussion. Changes to the Scope Document were agreed to and are as follows: 1) Include retail ordering, provisioning and billing USOCs in the June 2002 deliverable - populating data for the first five fields identified as 1) Region, 2) State, 3) Product Family, 4) Product Description and 5) USOC. 2) Change "Product Description" definition to include "detailed unique informative " 3) Include "hours of availability" for the interface points 4) Create a process to accept ongoing input from the CLECs and populate the USOC/FID Conditions column in the Search Engine database for selected Retail USOCs The specifics of the deliverables and the timing were agreed to and will be incorporated in the BR POR document as Attachment G. SBC recommends Closed Agreed. 11/13/01 – Parties agree to CA. |
| 12 | (UPOR CAT IV issue 728) Local Response – Reject Can SBC provide a matrix of pre-foc, post-FOC, Reject guide that shows when rejects will be returned. This documentation would be helpful LSOR to be more clear. CLECs would like SBC to provide a list of errors for both jeopardies and rejects. | SPRINT | Notifications | CA | 2/9/01 – Under Investigation 2/16/01 - Documentation will be updated to include a list of Reject information as will be provided in the ERROR CODE and ERROR MESSAGE fields on the Reject Notification. Similarly, a list of the RCODE (Jeopardy Reason Code) and RDET (Jeopardy Reason Code Detail) valid values will be provided. Reject Notifications will only occur in response to a request or supplement. Documentation will be updated to clarify. 3/7/01 – Parties agree to change to AIR. 3/21/01 - Jeopardy information has been provided both in the data matrices and in the handout for Issue 778. Error number and messages are still being developed based on business rules. Due to the size of this effort these will not be available until the final requirements are due. 4/20/01 - SBC will make a reasonable effort to identify service order generation edits common across the regions and, where applicable, will establish common error messages for those situations. The common edits and SBC’s position on which error messages can be made common will be discussed in the Business Rules POR collaborative sessions. SBC agrees that the CLECs have not waived any claims with regards to this issue in the Business Rule POR. 4/20/01 - SBC agrees to validate the jeopardy codes to ensure completeness and appropriate use of OBF codes where applicable. SBC will discuss the jeopardy codes in the Business Rules POR collaborative sessions. SBC recognizes that the CLECs have not waived any claims with regards to this issue in the Business Rule POR. SBC agrees to add jeopardy code 1L (Frame Due Time cannot be met) as a valid code. SBC will not return verbiage with 3B code. SBC agrees to investigate alternate codes to 3B, which will provide more specific information concerning what needs to be corrected. 5/17/01 – Related to Issue 13 as to REJECTS. Parties agree to CLOSE AGREE as to Jeopardy Codes. |
| 13 | (UPOR CAT IV issue 730) Local Response – Reject – (general) Distinguish the first two positions of edit errors to identify if the error message is from MOG, LASR, or REJECT. CLECs also asked whether or not the SD errors should be uniform across all 13 states. | AT&T | Notifications | CA | 2/9/01 – Under Investigation This issue is related to issue #359. 2/19/01 – SBC plans to continue the practice of prefixing error messages so that they reflect the systems that are generating the error. These will be reflected in the LSOR documentation. The SD errors are generated by backend systems out of the Order Generator process. In an effort to minimize impact to those processes, SD errors will not be made uniform. However in the AIT region, SBC will be reducing code to move many of the error messages into the LS prefix codes (generated from LASR) based on 13-state uniform business rules. Currently the prefixes listed below are planned. Since requirements are still being developed, some changes may be added. This will be reflected in final documentation. PREFIX / GENERATED BY LS – LASR SD – Order Generation Process MR – Manual Rejects from Service Center GUI (Due to the use of LASR GUI in all service centers, this list is being made uniform in all regions. AIT “M” prefix codes will become MR.) B, G, H, M, T – Currently AIT error code prefixes. As LASR is implemented as the front-end system, these edits will be moved to LS as appropriate. “M” will be moved into the MR prefix category. 2/21/01 – CLECs requested opportunity to review the draft of the list of errors prior to delivery of the LSOR/LSPOR data and before closing this issue. SBC agreed to see what information might be available and provide as appropriate prior to LSOR/LSPOR delivery. Status changed to AIR. 3/7/01 – Parties agree to leave to AIR. 3/21/01 - Error number and messages are still being developed based on business rules. Due to the size of this effort these will not be available until the final requirements are due. 4/20/01 - SBC will make a reasonable effort to identify service order generation edits common across the regions and, where applicable, will establish common error messages for those situations. The common edits and SBC’s position on which error messages can be made common will be discussed in the Business Rules POR collaborative sessions. SBC agrees that the CLECs have not waived any claims with regards to this issue in the Business Rule POR. 5/17/01 – Parties agree to change to UI. 9/25/01 – SBC has identified service order generation edits that are common across the regions in section 5C of the LSOR. Each error message has a prefix (i.e. LS) to define the type of message. 10/29/01 – Several meetings have been held with the CLECs associated the UPOR walkthroughs. SBC recommends this issue be closed. 11/6/01 – CLOSED AGREED. |
| 14 | (UPOR CAT IV issue 734) Local Response – Jeopardy Comparison between the use of 2a and the level of detail that is provided for a jeopardy code. Is “Other” an applicable return code? Clarify if special characters are applicable. For circumstances were there is specific action related to a code, are CLECs receptive to SBC creating codes for some specific circumstances? | AT&T Accenture | Notifications | CA | 2/9/01 – Under investigation 2/16/01- 1P is a valid OBF RCODE, indicating Other. SBC proposes it be implemented for FMO, along with the Jeopardy Reason Code (RDET) of “Other”. The use of the 1P will be limited, as pre-guideline codes will be added to provide further detail. Along those lines, 2A (LSR Error, Incorrect or Missing Information) will be used but additional non-guideline codes that provide more detail will also be provided and be the preferred ones recommended by our methods and procedures. For example, we will also add a non-guideline code (ie. 3Z) for “Invalid CFA” Valid special characters for the Jeopardy Reason Code Detail (RDET) field are the parenthesis (()) and the virgule (/). 3/21/01 – This is an updated response of 2/16/01 (replacing the 2nd paragraph). Along those lines, SBC has determined that Jeopardy Code 2A (LSR Error, Incorrect or Missing Information) will NOT be used. Additional non-guideline codes that provide more detail will be provided and be the preferred ones recommended by our methods and procedures as needed. For example, 4E CFA/POI Defective/Busy – Send Supplement. 3/27/01 – WCOM requested this issue be CLOSED AGREED. 4/20/01 - SBC agrees to validate the jeopardy codes to ensure completeness and appropriate use of OBF codes where applicable. SBC will discuss the jeopardy codes in the Business Rules POR collaborative sessions. SBC recognizes that the CLECs have not waived any claims with regards to this issue in the Business Rule POR. SBC agrees to add jeopardy code 1L (Frame Due Time cannot be met) as a valid code. SBC will not return verbiage with 3B code. SBC agrees to investigate alternate codes to 3B, which will provide more specific information concerning what needs to be corrected. 5/15/01 - SBC agreed it would create a job aid for LSC to limit use of 1P when no other specific code is appropriate. Parties agree to CLOSE AGREE. |
| 15 | (UPOR CAT IV issue 778) Notifications – Jeopardy form - RDET field CLECs want SBC to provide PMO detail list of reason codes by region, when CLEC receives a 1P jeopardy code. | AT&T | Notifications | CA | 2/23/01 – SBC has provided a list of Jeopardy Codes for PMO, AIT March release, FMO Uniform 13-states and Provider Initiated Activity Codes. See Handout provided on 2/23/01. SNET was not available. 3/6/01 – This issue is focused on the PMO data. Parties agree to CLOSE DUPLICATE this to 148. 4/20/01 - SBC agrees to validate the jeopardy codes to ensure completeness and appropriate use of OBF codes where applicable. SBC will discuss the jeopardy codes in the Business Rules POR collaborative sessions. SBC recognizes that the CLECs have not waived any claims with regards to this issue in the Business Rule POR. SBC agrees to add jeopardy code 1L (Frame Due Time cannot be met) as a valid code. SBC will not return verbiage with 3B code. SBC agrees to investigate alternate codes to 3B, which will provide more specific information concerning what needs to be corrected. 5/15/01 – Parties reviewed the 1P codes and requested CLOSE AGREE. |
| 16 | (WCOM BRPOR issue #1) SBC improperly interprets the Merger Conditions when it states in the BR POR that the business rules “do not establish the actual valid values for ordering specific products and services, which often are defined by backend systems, processes and databases.” USOCs and NC/NCI codes are no exception and must be made uniform absent CLECs’ concurrence. (See WorldCom letter of April 27, 2001 for additional detail.) | WCOM | I(B) Scope | ADC | 5/1/01 – Under Investigation 5/17/01 – In the U&E POR, SBC committed to develop a plan to implement uniform USOCs and NC/NCI codes, except codes that differ due to product or regulatory differences, as part of this POR. Consistent with this commitment, SBC has identified those codes that can be made uniform and developed a plan for doing so that would utilize a software mask. SBC also has identified some of the pros and cons of implementing this plan, and will continue its dialogue with the CLECs on this issue. 5/17/01 – SBC will be continuing its additional review of USOC documentation that relate to new issues raised today (issue #142-147). AT&T asked: On Attach B, are the following fields were prohibited: CC-ACT on PS form, FLOOR on EU and other form, EDDO on DSR form. WCOM asked: Examine the need for further clarity around splitting the fields between the attachments and identifying that fields appear on multiple forms. AT&T asked: Which of the fields on attach B would not have been included if SBC had not included valid entries into its definition of Business Rules. 5/23/01 - SBC has identified the following fields on attachment B that have regional differences in valid values. TGPULSE, CFA, CKR, FEATURE, GIND, GISNO, LST, SGNL, FECKET. 10/29/01 - As a result of changes from walkthroughs, requirements updates, etc. from UPOR, changes have been made to the above fields. For the BRPOR, no fields on Attachment B contain regional differences. Where there are differences, these fields have been moved to the appropriate BRPOR attachment C, D or E. 11/6/01 – SBC will duplicate the fields that have valid value differences on C and put them on attachment D. The fields to now appear on attachment C & D are: BLOCK (PORT/RESALE form), HID (LSR form), VTA (LSR form), VPH (DL form). Change to ADC. |
| 17 | (WCOM BRPOR issue #2) Integration of pre-ordering and ordering interfaces is a binding commitment, and is neither “voluntar[y]” nor limited to what is “reasonably possible.” (See WorldCom letter of April 27, 2001 for additional detail.) | WCOM | I(B) Scope | CD | 5/1/01 – Under Investigation 5/17/01 – Paragraph 31 of the Merger Conditions does not require synchronization of SBC’s preordering and ordering interfaces. In the U&E POR, SBC committed to synchronize the data elements for the preorder and order interfaces, “to the extent possible.” SBC’s BRPOR is consistent with this commitment. 5/17/01 - SBC will examine a commitment to document the rules around any items that cannot be synchronized. 5/23/01 – SBC proposes add a sentence to the end of the last paragraph in Section I. B., to read: “ In addition, should SBC identify, through the development of requirements for this Plan, any fields that cannot be synchronized between preorder and order, it will document those fields and place a note to that effect in both the LSPOR and LSOR.” 10/29/01 – The note mentioned in 5/23/01 was inadvertently left off of the 8/31 BRPOR update and will be added with the final BRPOR document as agreed to in the response 5/23/01. 11//6/01 – CLOSE DUPLICATE to issue #2. |
| 18 | (WCOM BRPOR issue #3) Comprehensive Business Rule Uniformity is mandated by the Merger Conditions. It is not to be implemented selectively, subject to SBC’s Cost Benefit Analysis. The only exceptions to uniformity are for product and regulatory differences. (See WorldCom letter of April 27, 2001 for additional detail.) | WCOM | I(C) Process Methodology | CA | 5/1/01 – Under Investigation 5/17/01 – SBC is unsure to what this statement is directed, but believes that a reasonableness standard necessarily and implicitly is a component of its commitment and the Merger Conditions. 11/6/01 – With changes made within documentation in the BRPOR, CLECs are ok to CLOSED AGREED |
| 19 | (WCOM BRPOR issue #4) SBC’s definitions of regulatory and product differences are overbroad. Regulatory differences should include only those differences required by state rules, regulations, statues or other laws. Product differences should include only differences directly caused by a state tariff. (See WorldCom letter of April 27, 2001 for additional detail.) | WCOM AT&T | II(B) Regulatory and Product Differences | CA | 5/1/01 – Under Investigation 5/17/01 – WorldCom’s definitions are too narrow, especially its definition of product differences. As stated in the BR POR, SBC believes a product or service is defined by the manner, terms or conditions pursuant to which the product or service is offered. Moreover, the manner, terms and conditions pursuant to which a product or service is offered may be defined in documents other than tariffs, including, for example, interconnection agreements, statements of generally available terms, or other contracts. 5/17/01 – AT&T and WCOM requested augmented documentation of Attachment C entries where such differences are justified by instruments other than tariffs (such as Interconnection Agreements or SGAT). 5/23/01 – Attachment C has been updated. 10/29/01 – Attachment C has been updated to provide additional tariff references as applicable. See related Issue 26. 11/6/01 – Parties agreed to CLOSE AGREE with the addition of the following note: CA status does not signify CLEC agreement with SBC’s interpretation of the scope of the product/regulatory difference exception. |
| 20 | (WCOM BRPOR issue #5) SBC needs to ensure that any CCR in progress or to be implemented in 2001 are not impacted negatively by BRPOR. | WCOM | Overall Issue | ADC | 5/1/01 – Under Investigation 5/11/01 – CCRs that are planned to be implemented prior to Uniform Release are being analyzed for inclusion in the Uniform requirements. Further, other CCRs on the CCR list, are being reviewed for either inclusion on the Uniform Release or to determine if the Uniform Release mitigates their need. To ensure that any CLEC request maintains uniformity, future CCRs will be analyzed for 13 state uniformity prior to release prioritization. 5/17/01 – SBC was requested to look at the merger condition guideline for a forward looking 12-month plan for deployment. 5/24/01 - The 12-month view plan for deployment is available in the CMP section of the CLEC OnLine website, and is also attached as a part of the updated BRPOR filing. 10/29/01 – CCRs will continue to be monitored with the 12-month view as part of the CMP process. 11/6/01 – SBC to add a reference in the BRPOR document to address WCOM’s concerns listed below: To specify CCR’s will be enhanced from a 13 state perspective. Commitment to global CMP timeline Add reference to 12 month summary. The additional information has been added to the timeline section of the BRPOR. 11/7/01 – Parties agree to ADC. |
| 21 | (WCOM BRPOR issue #6) Fields LD1, LD2, & LD3 - Attachment D denotes changes by removing regional exceptions. This change must also be effective in related preorder transactions, e.g., Address Validation, TN, xDSL, CSR, etc. due to dependency requirements identified in business rule details. (addition to what SBC identified in Attachment D) | WCOM | Attachment D | ADC | 5/1/01 – Under Investigation 5/8/01 – Related to issue 57. 5/11/01 – For Pre-Ordering, there are no regional exceptions for the LD1, LD2 and LD3 fields. Refer to pre-ordering data matrices released 3/21/01. 5/17/01 – For clarity, these fields are moving from Attachment D to Attachment B. Agreed Documentation Change. |
| 22 | (WCOM BRPOR issue #7) AAI field – Attachment D denotes changes by removing regional exceptions. This change must also be effective in related preorder transactions, e.g., Address Validation, TN, xDSL, CSR, etc. due to dependency requirements identified in business rule details. (addition to what SBC identified in Attachment D) | WCOM | Ordering Attachment D | ADC | 5/1/01 – Under Investigation 5/1/01 – WCOM identified this issue is same as their WCOM BRPOR issue #7. 5/11/01 – There are no regional exceptions for the AAI field in the pre-ordering transactions. The following regional note was removed as a result of Issue #433 during the Category IV Collaborative: “If SC = CA or NV, Trailer would be returned in this field instead of the LD1,2, 3 and LV1,2,3 fields, if applicable.” The data matrices released 3/21/01 reflect this change. 5/17/01 - Parties agree to ADC |
| 23 | (WCOM BRPOR issue #8) CITY field – Should include business rule identical to other service address fields, (i.e., “If CITY is returned in preorder address validation, that data must be populated in this field.”) | WCOM | Ordering Attachment D | ADC | 5/1/01 – WCOM’s SME felt that for issue 8 - CITY field needed a note added for clarification only regarding the blanket preorder population field. Documentation only. |
| 24 | (WCOM BRPOR issue #9) STATE field – does not identify valid values | WCOM | Ordering Attachment D | ADC | 5/1/01 – Regarding #9, WCOM will double check with SME if there was a particular form that the clarification of STATE valid values was needed for. 5/4/01 – WCOM and SBC added the note: “Entry is based on US postal codes.” Parties agree to ADC. |
| 25 | (WCOM BRPOR issue #10) ZIP field – (1) needs to include business rule identical to other service address fields, (i.e., “If CITY is returned in preorder address validation, that data must be populated in this field.”) (2) Also add appropriate business rule(s). If CLEC submits a 12 digit value, SBC will only edit first 5 characters. Related to CAT IV issue #434 | WCOM | Ordering Attachment D | ADC | 5/1/01 – WCOM requested a documentation change to further clarify the ZIP issue #10. Edit 5 vs. 12 digit and is this particular to the EU form. 5/2/01 - SBC will add a note to read: “If up to 12 char are received, then characters 1-5 will be used and the remainder will not be retained.” 5/17/01 - Parties agree to ADC |
| 26 | (WCOM BRPOR issue #11) WorldCom needs Tariff references for all product differences that do not have one. | WCOM | Attachment C | ADC | 5/1/01 – Under Investigation 5/2/01 – WCOM wants it noted that there needs to be documented to point to some source for justifying that difference for each issue. 5/17/01 – SBC will provide tariff references to the extent applicable. Related to issue 19. Attachment C will be modified accordingly. Change to AIR for CLECs to review language changes. 5/23/01 – SBC updated Attachment C. 10/29/01 – Attachment C has been updated to provide additional tariff references as applicable. See related Issue 19. 11/6/01 – Parties agree to ADC. |
| 27 | (WCOM BRPOR issue #12) DFDT -- What about AIT which is not addressed? | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/2/01 – SBC indicated this field was a product difference. WCOM requests that SBC provide the tariff cite to Attachment C, since it is referenced in the product difference verbiage. 5/23/01 – AIT has been added to Attachment C verbiage. The difference in field usage is related to SNET. A tariff cite has been provided. 11/6/01 – CLOSED AGREED |
| 28 | (WCOM BRPOR issue #13) FA -- What about SNET? | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/11/01 – ATTACHMENT C is being modified and corrected. SNET utilizes Feature/Feature Detail fields as SWBT/AIT do, with a line assignable USOC required on ACT N, T or ACT C with LNA N. 5/17/01 – Accenture questioned what about ACT V and LNA of N? SBC will investigate and update accordingly. 5/18/01 - Change to AIR for CLECs to review language changes. 5/23/01 – SBC updated Attachment C. 11/6/01 – CLOSED AGREED |
| 29 | (WCOM BRPOR issue #14) Feature -- What about SNET | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/11/01 – ATTACHMENT C is being modified and corrected. SNET utilizes Feature/Feature Detail fields as SWBT/AIT do, with a line assignable USOC required on ACT N, T or ACT C with LNA N. 5/17/01 – Accenture questioned what about ACT V and LNA of N? SBC will investigate and update accordingly. 5/18/01 - Change to AIR for CLECs to review language changes. 5/23/01 – SBC updated Attachment C. 11/6/01 – CLOSED AGREED |
| 30 | (WCOM BRPOR issue #15) Feature Detail – a) What about ECC field? b) How is it handled for SNET | WCOM | Attachment C | a)CA b)ADC | 5/1/01 – Under Investigation 5/11/01 - ECC is not used by SNET, this field was only used by PB/NB. SNET updates E911 records from the CRIS/SONAR order for UNE-RS. 5/17/01 – a) Parties agree to CLOSE DUPLICATE b) Parties agree to update Attachment C to include SNET. |
| 31 | (WCOM BRPOR issue #16) GIND -- Add "in CT and AIT" if it only applies there. | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/2/01 – SBC clarified that product difference for these fields is no longer an issue. WCOM asked to CLOSE AGREE. |
| 32 | (WCOM BRPOR issue #17) CSIND -- Add "in CT, AIT, PB" if it only applies there. | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/2/01 – SBC clarified that product difference for these fields is no longer an issue. WCOM asked to CLOSE AGREE. |
| 33 | (WCOM BRPOR issue #18) JK CODE, NIDR -- Explain note under State Regulatory Difference Column. | WCOM | Attachment C | ADC | 5/1/01 – Under Investigation 5/2/01 – SBC explained the state regulatory difference is unique to UNE and only available if CLEC has that language in their Interconnection Agreement. SBC agrees to break out these fields into separate UNE and Resale line items on Attachment C. 5/11/01 – ATTACHMENT C is being modified and corrected. NIDR/JACK CODE for UNE is contractual. Interconnection agreements with stand-alone NIDs can order NIDR for loops but not for UNE-P. All regions offer request for new NID or move of existing NID as a Resale tariffed product offering. OBF has not defined a NIDR field for PORT Service Form, however AIT does offer move of the NIDR as a tariff offering for CPO. The request would require the USOC in the Feature Field. 5/18/01 – Parties agree to make this ADC. 5/18/01 - Change to AIR for CLECs to review language changes. 5/23/01 – NIDR/JK code are OBF fields on the Loop Service Form and the Loop Service with Number Portability form. These fields are prohibited for all SBC regions. OBF has not defined JK code/NIDR for UNE-Port or Port w/Loop. At this time, SBC does not support the request to order or move NID for UNE products. The 5/11/01 statement that AIT offered to move the NIDR was incorrect. SBC does support the request to order or move NID for resold services. This field will be moved from attachment C to attachment B as this field is uniform with the LSOG 5 release. Upon further investigation the statement in the state regulatory column of attachment C “Based on company contract in CA/NV” was incorrect. 10/29/01 – JK Code and NIDR only require a contract in CA for resold services (Resale). Therefore that will remain on Attachment C and will be appropriately noted. 11/6/01 – Parties agree to ADC. |
| 34 | (WCOM BRPOR issue #19) TC Name, TC OPT, TC To PRI, TC to SEC, TCID, TG TC Name, TG TC OPT, TG TB to PRI, TG TC to SEC, TG TCID -- What about SNET? | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/2/01 – Parties identified several cleanup items that need to be corrected. SBC agree to re-review these for cleanup. 5/11/01 – ATTACHMENT C is being modified and corrected. SNET utilizes the same basic TC OPT as PB and AIT. 5/18/01 – Parties agree to ADC. 5/18/01 - Change to AIR for CLECs to review language changes. 5/23/01 – SBC updated Attachment C. 11/6/01 – CLOSED AGREED |
| 35 | (WCOM BRPOR issue #20) TG TC Name -- What is the number of occurrences for SNET? They are listed on the others. | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/2/01 – Parties identified several cleanup items that need to be corrected. SBC agree to re-review these for cleanup. 5/17/01 – SNET has no defined limit, but on a routine basis it has accepted up to 12 split referrals. 5/18/01 – Documentation will reflect that SNET will accept up to 12 split referrals. Parties agree to ADC. 5/18/01 - Change to AIR for CLECs to review language changes. 5/23/01 – SBC updated Attachment C. 11/6/01 - CLOSED AGREED |
| 36 | (WCOM BRPOR issue #21) LPIC/PIC(Trks) -- What is the difference and where? | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/11/01 - ATTACHMENT C is being modified and corrected. DTU, DTR forms have an LPIC for the TRUNK GROUP and TRUNKS. LPIC(TRKS) is for the (DID) lineside TRUNKS. The digital trunking product offered in PB- CA is a trunkside offering only and LPIC(TRKS) is not applicable. 5/18/01 – Parties agree to ADC. 5/18/01 - Change to AIR for CLECs to review language changes. 5/23/01 – SBC updated Attachment C. 11/6/01 – CLOSED AGREED. |
| 37 | (WCOM BRPOR issue #22) BRO -- What about IN? | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/3/01 - Not tarrifed in Indiana, but is used in the same way in all AIT states. WCOM agreed to CLOSE AGREE. |
| 38 | (WCOM BRPOR issue #23) DLNM -- What about AR? | WCOM | Directory Attachment C | ADC | 5/1/01 – Under Investigation SBC agreed to provide ARK tariff reference? Parties agree documentation change. |
| 39 | (WCOM BRPOR issue #24) DML -- Please clarify AIT is listed in both affirmative and negative. | WCOM | Directory Attachment C | CA | 5/1/01 – Under Investigation Documentation will be corrected to remove the second AIT reference since it is offered in AIT. Parties agree to ADC. 9/25/01 - LSOR was updated to reflect “Optional when SC/SC1 is IL, IN, MI, OH, WI, otherwise prohibited.” 11/6/01 – CLOSED AGREED. |
| 40 | (WCOM BRPOR issue #25) DSUP, EA, LALOC, LASN – Where does this apply? | WCOM | Attachment C | CA | 5/1/01 – Under Investigation 5/3/01 – Listing descriptions are not clear for the product differences in Attach C. SBC to add clarity. 5/15/01 – Attachment C has been updated to reflect the regions where these fields apply. 5/15/01 – SBC clarified the BRPOR Directory Revisions HANDOUT (5/15/01) needs a subtitle to clarify that these extracted fields from Attachment A are “Related to the LSOG5 Uniform Release” so that parties do not misinterpret the handout to apply to BRPOR. These 4 fields are related to various issues: DSUP related to issue 97 EA related to issue 93 LALOC related to issue 98 LASN related to issue 99 SBC will modify the last that the last condition on DSUP to clarify how DSUP is used in SNET: In AIT, ADV field must be present on the previous iteration of the DSR. In SNET, DSUP is allowable when ADV is populated on the previous iteration of the DSR or if a future due date was provided. AT&T requested the business rule applicable to REQTYP J not be removed as discussed during collab discussion. For EA field, being that SBC will be removing EA which is currently only valid for AIT. These changes to accommodate not having EA will be implemented within the BRPOR implementation window. EA will then be updated in the LSOR to show prohibited. For LASN field, the Attachment C handout will be updated further for clarity and confirm new language with CLECs before changing to ADC. Related to 99. Cleanup of the conditions to be addressed by Issue 107. Overall action, SBC to re-validate company conditions and clarify notes for DSUP, LALOC, LASN. Change status to AIR. 5/18/01 – SBC updated the LASN LALOC conditions on the BRPOR Directory Revisions Handout. Conditions reflect relationship of LALOC and LASN with ADI and Foreign Listings. 10/29/01 – SBC has updated the fields in the LSOR based on UPOR LSOG 5 walkthroughs. SBC recommends CLOSED AGREED. 11/6/01 – CLOSED AGREED |
| 41 | (WCOM BRPOR issue #26) DSTN -- Is this truly a product difference? | WCOM | Ordering Attachment C | CA | 5/1/01 – Under Investigation 5/11/01 - Yes this is a product difference and is tariffed. The minimum block is 20, therefore if a number is removed from a 20 number block, it must be replaced. The new number does not have to be sequential. CPUC Tariff 175T, 18.3.5.B.9 5/18/01 – Parties agree to ADC. 5/18/01 - Change to AIR for CLECs to review language changes. 5/23/01 – SBC updated Attachment C. 11/6/01 – With LSOG 5 DSTN will be made uniform and is on Attachment B. CLOSED AGREED. |
| 42 | (WCOM BRPOR issue #27) LTXTY, LTY -- What about NV and IN? | WCOM | Directory Attachment C | CA | 5/1/01 – Under Investigation 5/3/01 – WCOM asked if there are tariff references for these two states NV, and IN? SBC clarified that these two regions also have tariffs and will update the Attachment accordingly. Parties agree to ADC. 9/25/01- Attachment C was updated with NV and IN Tariff references. 11/6/01 – CLOSED AGREED. |
| 43 | (WCOM BRPOR issue #28) SIC -- What about SWB? | WCOM | Directory Attachment C | CA | 5/1/01 – Under Investigation 5/3/01 – SBC clarified that the SIC code is prohibited for SWBT in Attach C and then remove SWB from the data entry conditions in DL form in Uniform LSOR. Also add valid SC’s to condition 1. Parties agree ADC. 9/25/01 - LSOR has been updated as follows: Optional when SC/SC1 = IL, IN, OH, MI, IN, CA or NV and TOA does not = R, or RP, otherwise prohibited. Prohibited when SC or SC1 is populated with AR, KS, MO, OK, TX and CT 11/6/01 – CLOSED AGREED |
| 44 | (WCOM BRPOR issue #29) LPHRASE -- Which product/region? | WCOM | Directory Attachment C | CA | 5/1/01 – Under Investigation 5/3/01 – SBC agreed to clarify the product difference description that it is in 13 directories but not 1. 5/15/01 – Attachment C updated with valid entries for AIT, SWBT, PB and notes that SNET does not have this product offering. 5/15/01 – Parties agree to CLOSE AGREE. |
| 45 | (WCOM BRPOR issue #30) SO -- What are the differences for each region | WCOM | Directory Attachment C | CA | 5/1/01 – Under Investigation 5/3/01- The description on Attach C does not state PB and needs to be reworded for clarity. Parties agree ADC. 9/25/01 - Attachment C has been updated as follows: In AIT and SWBT, File After (A) and File First (F) are the only two sequencing options. In PB, in addition to File After and File First, there is the option to File Last (L). The LSOR has been modified to state “When the SC/SC1 is CA or NV, an entry of “L” is only valid when the DOI is “1”.” 11/6/01 – CLOSED AGREED. |
| 46 | (WCOM BRPOR issue #31) ISPID -- Is this really a true product difference? | WCOM | Ordering Attachment C | CA | 5/1/01 – Under Investigation 5/11/01 - Yes this is a product difference. While the CLECs will probably only order National ISDN for new service, there are older CUSTOM ISDN accounts in PB, that the CLECs may wish to migrate. If the EU does not want to change their ISDN equipment, they would continue to operate under the CUSTOM protocol and therefore the ISPID designation will remain. That designation is as noted in the valid entries. 5/18/01 – Parties agree to CLOSE AGREE. |
| 47 | BLOCK field On Supplement Business Rules Handout for Attach D, Documentation correction to include valid values for E – “No 0+ Local” and Z – “All” Also need to change Condition for S to reflect “SC=CA and TOS=2”. | Accenture | Ordering | ADC | 5/1/01 – Parties agree this is a Document correction. |
| 48 | HID field CLECs would like to use 1-3 alpha for regular series hunting in SNET instead of the 1-4 numeric. Change data characteristics to be 1-4 A/N. | WCOM AT&T | Ordering | ADC | 5/1/01 - SBC will consider proposing this field move to Attachment E, but will need to discuss further and will wait till we get to that attachment. 5/17/01 – SBC has identified a way to change the HID in SNET on a going forward basis to be 1-4 A/N. It is not feasible however to modify the imbedded base. Modifying to accommodate this change would require support of both HID formats by both SBC and the CLECs. While SBC sees limited value in making this change, it is open to the CLECs input. 5/18/01 – Parties agree to RPA. 11/6/01 - A reference for this field is also being placed on attachment “C” to indicate valid values differences. Field usage will be made uniform with BRPOR – ATT D. Parties agree to ADC. |
| 49 | HID field On Supplement Business Rules Handout for Attach D, move the first 3 Unique Company Notes over to Unique Company Condition column. Then delete the resultant duplicate CT condition. | AT&T | Ordering | ADC | 5/1/01 – This is a Document correction. |
| 50 | NC field On Supplement Business Rules Handout for Attach D, verify whether the 6th condition is on Attach C with the tariff reference. Also see how the first condition and sixth condition may clash for Michigan. SBC will also validate whether SWBT was to be included in the first Unique Company Condition. | AT&T | Ordering | CA | 5/1/01 – Under Investigation 5/17/01 – The 6th condition on Attachment D was: Required when REQTYP is T, the 2nd character of TOS is X or W and SC is MI, otherwise prohibited. This condition was not listed on Attachment C as a product or tariff difference. Upon further investigation this condition will be removed. It was originally based on the fact that in MI when the service is call transfer on PBX or DID, an NC/NCI code is needed on the service order. However, what is really required is the FIC code from the EU. For all other services needing FIC, that information is populated in the feature field. To make uniform, AIT will take in the FIC in the feature field, and derive the necessary NC/NCI code for the service order when the SC is MI and the call transfer option is ordered. The 1st condition is: Required when REQTYP is P, or T and ACT is N, T, V or ACT is C and LNA is N and CFA is populated and SC is IL, IN, MI, OH, WI, CA, NV or CT, otherwise prohibited. After further investigation, SBC has determined that the NC/NCI field would not be needed for this condition. The condition will be removed. The above information will be added to ATTACHMENT D to show that it will be made uniform. 5/18/01 – Parties clarified that the NC field will be moved to Attachment B, not D. CLECs ask whether or not there is uniformity in having to provide FIC code in the Feature field in AIT vs. other regions. Change to AIR. 9/25/01 – NC/SECNCI has been moved to Attachment E. The population of NC and SECNCI fields differ by regions due to provisioning differences of products. As stated in the BRPOR “Although the circumstances and reasons for not eliminating or masking the differences in valid entries for each set of fields vary, they lead to the same conclusion – eliminating or masking the differences in valid entries for those fields would create more problems than either would solve.” Therefore, alterations to these processes are not achievable. 11/6/01 – CLOSED AGREED. |
| 51 | SASN Field On Supplement Business Rules Handout for Attach D, Add clarifying language regarding the SASN company note to state “where applicable”. SBC to also correct this same reference in all other fields that have this same SASN note. | WCOM | Ordering | ADC | 5/1/01 – ADC pending -- Linda Reed to work with Monet Topps to recommend proposed wording. 5/2/01 - SBC proposed language will say “If SASN is returned in the preorder validation, and is required in the LSR, then populate the SASN field with the data returned from preorder.” |
| 52 | SECNCI field On Supplement Business Rules Handout for Attach D, SBC to clarify the last sentence of the company note – Is this particular to ReqTyp K or whether it was to imply that also for a loop usage of SECLOC, CLEC will need to check other conditions in the CLEC handbook. | WCOM | Ordering | ADC | 5/1/01 – Under Investigation 5/2/01 – SBC will modify the Unique Company Note to read: “Refer to CLEC Online within the applicable product sections for further information on this field.” 5/17/01 – SBC recommend ADC. 5/18/01 - Parties agree to ADC. |
| 53 | AAI field On Supplement Business Rules Handout for Attach D, SBC to update the Unique Company Note to reflect: “Any type of location information other than the data in the LD1, LD2, or LD3 fields should be entered in this field.” | AT&T | Ordering | ADC | 5/1/01 – Subject to outcome of issue 55. |
| 54 | AAI field Parties agree to replace the first Company Note with the following: “If AAI is returned in preorder address validation, that data must be populated in the field, when SASN is populated.” Also modify the first Company Condition to read: “Prohibited when SASN is not populated.” | AT&T | Ordering | ADC | 5/1/01 – Documentation Change |
| 55 | AAI field SBC to validate if valid value of ROOM is returned, how will it be returned - as a value of AAI or will it be converted to RM and returned in the LD field? | AT&T | Synchronize (Ordering /PreOrder) | CA | 5/1/01 – Under Investigation 5/11/01 - SBC will return one of the following valid entries in the LD1, LD2 and LD3 fields: BLDG, WNG, PIER, FLR, APT, LOT, RM, SLIP, SUIT, UNIT, TRLR. If SBC’s database has ROOM spelled out instead of RM, the LD field will return RM and the LV field will return ROOM along with the room value. The Room information would only be returned in the AAI field if the LD1, LV1, LD2, LV2, LD3 and LV3 fields are populated and a fourth field is needed. Based on the rules listed above, no conversion process is needed. 5/18/01 – SBC clarified this is only an exception only in the remote case that the data happened to be spelled out. CLECs indicated that what if the value happened to be “APARTMENT 1302” appeared in database it would exceed the field length. Parties understand that there is not going to be a complete database cleanup due to the massive undertaking, especially for this hypothetical situation. CLECs agree that (in this rare hypothetical scenario) they don’t want SBC to return the value in AAI field. SBC doesn’t believe these database situations exist, but SBC will take back once more for the APARTMENT situation to see if such data would occur, and will investigate how data is edited when data is updated to the database. Change to AIR. 5/23/01 SBC has re-checked its address validation databases and verified that the values identified for the LD fields are always abbreviated with the tags identified above. If there are circumstances (i.e., migration) where a customer’s service record may have one of these tag values spelled out instead of abbreviated, the LSC would handle manually. 11/6/01 – CLOSED AGREED. |
| 56 | LD1, LD2, LD3 field SBC to modify the first Company Condition of the LD fields to read: “Prohibited when SASN is not populated.” | WCOM | Ordering | ADC | 5/1/01 – Under Investigation 5/1/01 – WCOM identified this issue is same as their WCOM BRPOR issue #6. |
| 57 | LD1, LD2, LD3 field a) SBC to re-validate the PreOrder portion of this field to see what valid entries we return in these LD fields from our existing database. b) Clarification of Company Note regarding FLOOR vs FLR | WCOM | Ordering | a)CD b)ADC | 5/2/01 – b) SBC will change the first Company note to read: “where FLOOR is the first location designator for the following address example, the entry in this field should be FLR.” This will be changed on LD 1, 2, and 3. CLECs agree to documentation change. 5/8/01 – Related to 55. 5/11/01 SBC will return the following valid entries in the LD1, LD2 and LD3 fields: BLDG, WNG, PIER, FLR, APT, LOT, RM, SLIP, SUIT, UNIT, TRLR 5/18/01 – AT&T requested SBC to double check to see if there are additional valid returned entries in AIT. If there are, would they default to AAI? 10/29/01 - a) AIT does have the following values in addition to the defined LD Values identified above: UPR, LWR, BSMT, ATTIC, REAR, FRNT, BED, STORE. However, these additional values will be returned in the LV fields associated with one of the following LD values: LV Value = UPR, LWR, BSMT or ATTIC – Associated LD Value = FLR LV Value = REAR, FRNT, BED or STORE – Associated LD Value = RM 11/6/01 – This issue should potentially be an item for the new CMP that will address open items that arise from the LSOG5 walkthrough review. 11/7/01 – WCOM requested time to check with their SME before closing. WCOM requested to leave status as NR. 11/16/01 – WCOM recommends to CLOSE DUPLICATE issue #57 to LSOG5 Walkthrough Issues List #99, #314, #365, and #366. Parties agreed. |
| 58 | Attachment E - Family of fields – ATN, CFA BTN, EATN. Check use of AN field for alpha billing account to use instead of ATN, CFA BTN, and EATN. | AT&T | Ordering | CA | 9-25-01 – SBC’s position is that we will use only the ATN/EATN CFA BTN field to refer to account numbers, whether the number is TN based, or as in the case of AIT/SNET, an account number used for services that do not have a TN. 11/6/01 – CLOSED AGREED. |
| 59 | Attachment E – LST field SBC to reevaluate the last 2 conditions to determine if they are applicable | WCOM | Ordering | CA | 5/1/01 – Under investigation. 5/23/01 – The LST condition "Required when REQTYP is K and the ACT is N or ACT is C with an LNA of N and the SC is CA, NV or CT and the 2nd position of TOS is V, otherwise prohibited”, will be corrected to read if REQTYP is E and the ACT is N or ACT is C with an LNA of N and the SC is CA, NV or CT and the 2nd position of TOS is V, otherwise prohibited”. SWBT/ PB/CT offer Switched 56 dial up service which is ordered with REQTYP E, not REQTYP K. This product requires the LST when ordered new. The product is not available in AIT. SBC will move this field to Attachment C. 9/25/01 - Region specific conditions were removed, therefore the field was placed on Attachment B. 11/6/01 – CLOSED AGREED. |
| 60 | AT&T requested the sources and substantiation for definition of SBC’s internal definition of business rules and why “valid values” is excluded. | AT&T WCOM | Ordering | CA | 5/1/01 – WCOM identified this issue is same as their WCOM BRPOR issue #1. 5/2/01 - SBC reviewed the following sources in drafting the definition of Business Rules: Definition from Modern Systems Analysis and Design by Jeffry A. Hoffer, Joey F. George, and Joseph S. Valacich, pages 351 – 365, published in 1998. “Business rules are specifications that preserve the integrity of the logical data model. There are four types of business rules: Entity integrity. Each instance of an entity type must have a unique identifier that is not null. Referential integrity constraints. Rules concerning the relationships between entity types. Domains. Constraints on valid values for attributes. Triggering operations. Other business rules that protect the validity of attribute values.” “A Domain is the set of all data types and ranges of values that attributes may assume.” Comments of MCI WorldCom, Inc., In re Matter of Applications for Consent to the Transfer of Control of Licenses and Section 214 Authorization from Ameritech Corporation to SBC Communications Inc., Federal Communications Commission, CC Docket No. 98-141, at p. 30 fn. 14 (filed July 19, 1999) “Business rules include the nature and scope of the business transactions the interfacing parties conduct together, identifies what information must be exchanged, and identifies the syntax and permissible set of values associated with the exchanged information, so the information can be accepted and processed by the receiver.” AT&T – U&E POR Page 69 CAT IV (1) (A) “finalized business rules” mean the rule(s) that prescribe the relationship between the data element(s) or condition(s) when a data element is required or prohibited in conjunction with the existence of another data element or ordering condition. Definition of Business Rules from Verizon’s website The Verizon West Business Rules represent a family of documents necessary to support the application of electronic fields, system edits, and field usage rules essential for pre-ordering, ordering and provisioning of Verizon Communication’s resale and unbundled network services. The foregoing definitions refer to the “permissible set” of values, “constraints on valid values”, the “relationship between elements”, etc. SBC’s definition of business rules as the “range of valid values” rather than actual valid values, is consistent with these definitions. 5/18/01 – Parties were not in agreement so status changed to AIR. 10/29/01 – SBC and CLECs agreed to updated business rule definition which was incorporated in 8/31/01 BRPOR. It states: “In its voluntary commitment (i.e., the Merger Conditions), and hence for purposes of this POR, SBC used the term “business rule” to refer to the information that must be exchanged for SBC to provide OSS functionality, relationships between data elements, explanations of data dependencies as well as the syntax and permissible entries associated with exchanged information so that the information can be accepted and processed by the receiver. Business rules thus establish the information and valid entries that may be exchanged, and the format in which such information must be submitted, to order local exchange services and facilities.” 11/6/01 –CLOSED AGREED. |
| 61 | Attachment E AT&T requested the BRPOR documentation be enhanced to include rationale or decision support, including technical, operational, and economic factors, for fields included in attachment E. | AT&T McCleod | Ordering | ADC | 5/1/01 – Under investigation. 5/25/01 - SBC has updated the BR POR language to provide additional support, rationale for the fields being included in Attachment E. 11/6/01 – AT&T requested that a sentence be added to clarify the difference in fields that are on attachment E. THE POR was updated but AT&T would also like included on ATT E. SBC agreed to make documentation change to ATT E and provided updated ATT E on 11/07 for CLECs review. Recommend CA. 11/7/01 – Parties agree to ADC. |
| 62 | APPTIME field – Attach C Update Uniform LSOR for region specific business rules. Check applicability for NV. | AT&T | Ordering | ADC | 5/2/01 – Documentation change only. 9/25/01 - Uniform LSOR has been updated with 8/31/01 release. |
| 63 | AUTHNUM field – Attach C Check if any other time constraints that AIT may have. Clarify how long AIT can hold facilities without receiving an LSR? | NightFire | Ordering | CA | 5/1/01 – Under investigation. 5/11/01 - Facilities can be held for 30 days. After that if another LSR is submitted requiring facilities and none exist, the reserved facilities will be released and used for the new customer request. Once facilities have been reserved the CLEC would have to send a LSR to the LSC within a time frame that would allow a service order to be issued within the 30 day period after reservation number has been provided. 5/18/01 – Participants agreed this addresses the issue and decided to CLOSE AGREE. |
| 64 | CHC on LSR form – Attach C Clarification on this business rule on the Uniform LSOR: Is not prohibited for all REQTYPs for other regions. AT&T also wants to know for SNET when “may require manual intervention” is needed, and update the business rule and Unique Company Note in CHC. | AT&T | Ordering | CA | 5/2/01 – Documentation change only. 5/15/01 - Part 1. Uniform LSOR to be modified to read If REQTYP A or B, and SC = CT then CLEC must have signed MOU in place to order EPS services. Original condition is valid as CHC is not available for RESALE REQTYPS except in CT : Optional when SC is CT, and the REQTYP is E, K, P, R, T or Z, otherwise prohibited. Part. 2. All request for EPS functions in SNET require manual intervention - there is no flow through when EXP, DFDT or CHC are populated. Coordinated HOT CUT implies that the CLEC wants to be contacted by SBC to ensure seamless cutover. 5/18/01 – SBC clarified that tariff is now available in SNET for those not under contract. Attachment C has also been updated to reflect this change. Related to Issue 68. AT&T questioned the impact of the recent tariff on EPS on the previous contracts. AT&T will be reviewing the tariff and requested to leave this open for now. Change to RPA. 11/6/01 – CLOSED AGREED. |
| 65 | CPE MFR field – Attach C Update the field if applicable for other regions other than AIT, however, the unique regional condition for the product offering for PBX DID is unique for AIT. | WCOM | Ordering | ADC | 5/2/01 – Documentation change only. 5/15/01 - CPE field and CPE MFR will be moved from Attachment C to Attachment B - fields made uniform. This field will be used by all SBC regions when applicable for ordering ISDN BRI, ISDN PRI and PBX. 5/18/01 – Parties agree to ADC. |
| 66 | CPE MFR field – Attach C Validate 4th & 7th company conditions on Attachment A. | AT&T | Ordering | ADC | 5/1/01 – Under investigation. 5/17/01 – The 4TH Condition on Attachment A read: Optional when SC = IL, IN, MI, OH or WI and REQTYP is T, U or W, ACT is C with an LNA of N or C, otherwise prohibited on ACT C. The 7th condition read: Optional when REQTYP is E, F or M, ACT is C, LNA is N or C and 2nd position of TOS is H, otherwise prohibited on ACT C. We have validated that CPE MFR is required in all SBC regions on ACT N, ACT C with LNA N or REQTYPs T, U, W and for REQTYPs E,F,M when 2nd position of TOS is H. Conditions will be modified for 13-state uniform to reflect this change. SEE ISSUE 65. CPE MFR/MOD will move to Attachment B. The 4TH Condition will read: Optional when REQTYP is T, U, W, ACT is C and LNA is C. The 7th condition will read: Required when REQTYP is E, F or M, ACT is C, LNA is N and 2nd position of TOS is H. 5/18/01 – SBC clarified that this will be done with Uniform Release, and therefore it will be moved to Attachment B for the BRPOR. Change to ADC. |
| 67 | DDD, DDDO – Attach C This field will be updated to reflect the settlement verbiage that Dual Service will be offered for Resale and UNE-P in regions where dual service is a retail offering. The regions affected will be AIT, and SNET. PB/NB do not have a retail dual service, therefore the product difference will continue to be applicable. | WCOM | Ordering | ADC | 5/2/01 – Documentation change only. |
| 68 | DFDT field – Attach C Clarify what the EPS in SNET allow/prohibit? | AT&T | Ordering | CA | 5/2/01 – Under Investigation. 5/15/01 - EPS 1. Pre-Due Date Service (PDDSC) confirms due date prior to issuance of LSR. 2. Expedite Service - Provision service on a due date earlier then the currently offered due date. 3. Coordinated Cut-over Service - provide service at a specific time 4. Out of Hours Service - to provision service outside of the normally scheduled business day. EPS services are available with a signed MOU and the list of valid products and services than can be ordered with EPS are listed in SNET CMIS APPENDIX R. 5/17/01 – The EPS feature is available through SNET tariff filed 4/27/01. 5/18/01 – AT&T requested status change to RPA. 11/6/01 – Based on understanding that EPS service is tariffed in SNET, AT&T agrees to CLOSED AGREE. |
| 69 | Unique Company Note regarding “Check reference for TCIF” should be updated in the Uniform LSOR to appropriately reference EDI documentation. | AT&T | Ordering | ADC | 5/2/01 – SBC to check all TCIF references and appropriately update LSOR verbiage. |
| 70 | FA, Feature, Feature Detail – Attach C Update Product Difference description based on settlement language. Ensure all regions impacted are clear. Check when PUB indicator required based on changes in the Settlement agreements. | WCOM | Ordering | CA | 5/2/01 – Under Investigation. 5/17/01 – See issue 3 for updates regarding conversions between retail and UNE-P. Other usage of the PUB indicator continues to be under investigation in the BRPOR. 5/18/01 – Parties agree to change to UI. 5/23/01 – The PUB indicator will be required when E911 database would be affected by changes or services ordered. E.g. EU name change, correction to EU address. Issue 3 specifies when the PUB indicator is not required. 11/6/01 – CLOSED AGREED. |
| 71 | FA, Feature, Feature Detail – Attach C Clarify the last sentence of the Product Difference referencing line assignable USOCs. Investigate whether this can be changed to not require USOC. With SBC’s support of account level Feature Activity, would USOCs always be required at a line level? | AT&T | Ordering | CA | 5/2/01 – Under Investigation. 5/23/01 - SBC cannot remove the requirements for USOCs in the feature field for New activity. For those features that can be handled at the account level with the AFA, there would be no need for the USOC at the line level on the Product form - however the applicable USOC would be required in the Account Feature/Feature Detail fields on the LSR ADMIN FORM. 11/7/01 – Parties agree to CLOSE AGREE. |
| 72 | FA Add clarification in documentation for Uniform LSOR and BRPOR, to indicate the explicit business rule for the relationship and use of the NENA/ECC field and the Pub/Non-Pub indicator. | WCOM | Ordering | CD | 5/2/01 – Under Investigation. 5/17/01 - SBC recommend CLOSE DUPLICATE to issue 70. 5/18/01 – Parties agree to CLOSE DUPLICATE TO issue 70. |
| 73 | GLARE field – Attach C Discrepancy between Attachments A and C regarding region differences. Also synch up LSOR between the ISDN UNE and ISDN Resale. | WCOM | Ordering | ADC | 5/2/01 – Documentation change. |
| 74 | HA, IWJK, IWQ fields – Attach C Clarify if Tariff is applicable or not. | WCOM | Ordering | CA | 5/2/01 – Under Investigation. 5/15/01 - (IWJK, IWQ) Inside Wire repair and provision of jacks is offered in all SBC regions for RESALE services on a contract basis. CLECs must establish inside wire contracts with their Account Managers. Once the contracts are in place the CLECs may order jacks for their EU. Inside wire repair and provisioning of jacks is NOT offered in any SBC region for UNE. HA field is not dependent on tariff reference, however the type of hunting HTYP is based on the tariff offerings in SBC regions and these fields are dependent on each other. Attachment C reference will be modified. 5/18/01 – WCOM requested change this to RPA to validate their original issue. 11/6/01 – CLOSED AGREED. |
| 75 | IWQ field – Attach C Synch up on LSOR the company conditions/notes. | SBC | Ordering | ADC | 5/2/01 – Documentation change. |
| 76 | SSIG field – Attach C a) Update Attachment C to clarify specifics for PB/NB, AIT and SNET. For NV specifically, determine whether note for the REQTYP/Form in beginning of LSOR versus each field. b) Since applicable to SWBT, why are there only two state tariff references versus all 5 states. | AT&T | Ordering | a)ADC/CA b)CA | 5/2/01 – a) Documentation change. Parties agree that instead of adding a condition to each field (which would be too onerous on both parties), SBC will add the following condition at the beginning of the Form (in addition to the leaving the existing note in the beginning of the LSOR). LSR REQTYP will be modified to include: “Prohibited when the SC is NV and the Valid Entry is R, S or 3.” Usage strip for REQTYP R, S, and 3, will be changed to C for conditional. Parties agree to ADC. b) Under Investigation. 5/15/01 - The condition on SSIG field on the DTU, DTR (digital trunking) product forms is applicable to CA only. AIT, SNET, SWBT states offer Digital Trunking as a Lineside and Trunkside product, CA product offering is Trunkside only. For all regions for Resale (REQTYP E), after further investigation, SBC has determined that the SSIG field should be Optional, as all regions have types of basic POTs service where loop or ground can be provisioned on the EU line. Field will move to uniform. 5/17/01 – On further review this change will be made with the uniform with LSOG5 release. This field will be updated to the Attachment B and LSOR. 5/18/01 – Change to AIR so CLECs can see the updates in new attachments prior to closing. 5/23/01 – b) SBC updated Attachments B & C. 11/6/01 - CLOSED AGREED. |
| 77 | ACT and LNA fields – Attach C SBC will provide update after validation of changes. | SBC | Ordering | CA | 5/2/01 – Under Investigation 5/23/01 - Conditions that are region specific are: When REQTYP is E and SC is AR, KS, MO, OK or TX, valid entry of W is prohibited when the CLEC has a Wholesale Inside Wire Contract Is valid because in SWBT the inside wire contract is applicable to all the CLEC end users. The inside wire information must be populated in the feature fields. When REQTYP is P, valid entries of S and B are allowed when SC is AR, KS, MO, OK or TX only. SWBT allows temporary suspension of service for non-payment for resale Centrex. In other regions, no temporary suspension of Centrex is allowed. 9/25/01 – CA & CT were added to the first condition referring to REQTYPE E and Wholesale Inside Wire Contacts. REQTYPE P condition has changed to include REQTYPE T. Attachment C addresses these with the contract/tariff references noted. 11/6/01 – CLOSED AGREED. |
| 78 | EBP Field Clarify that this is for all 5 states and whether this is a result of regulatory condition as opposed to tariff. If tariffed, is it tariffed in all 5 states? | AT&T | Ordering | CA | 5/2/01 – Under Investigation 5/17/01 - EBP is offered for basic business and residence services in all five SWBT states. Installment billing is tariffed in all SWBT states. Attachment C will be updated with the applicable tariff references. 5/18/01 – CLECs requested change to AIR until they see the updates to Attach C. 5/23/01 – SBC updated Attachment C. 11/6/01 – CLOSED AGREED. |
| 79 | NBANK field – Attach C a) Synch up AIT in the Product Difference in the Uniform LSOR. b) Clarify definition of BANK? Does it equal 1? c) Update CLEC handbook for clarification on how to order multiple banks. | AT&T | Ordering | ADC | 5/2/01 – Under Investigation 5/17/01 - Add bank of 10 and 20 in addition to SINGLE in AIT. One Bank equals one station. Yes, CLECs may order the initial and subsequent BANKs on a single LSR. 5/18/01 - SBC also agrees to update in CLEC Handbook with appropriate details on how to order multiple BANKS. Parties agree to ADC. |
| 80 | PBX ID field – Attach C Clarify whether note needed line vs trunk reference? | AT&T | Ordering | ADC | 5/2/01 – Under Investigation 5/17/01 - PBXID is an optional feature that allows the station user's number (calling party) to be transmitted over the ISDN PRI "D" Channel from DID equipped CPE PBXs. This number is provided by the originating station and must have an associated DID telephone number working in the central office (outgoing from the PBX). AIT calls the feature “PBX Station ID Capability”. This product is not offered in any other SBC regions. Attachment C will be corrected with the above description of the product offering. The "line vs. trunk" reference will be removed. 5/18/01 – Parties agree to change to ADC. |
| 81 | TOT field – Attach C Add PB/NB to Product Difference in addition to AIT. Also, check about adding the Tariff reference for NV. | SBC | Ordering | ADC | 5/2/01 – Documentation change. |
| 82 | VTA field – Attach C How would we indicate the Variable Term Agreement option and the Merger Discount in the same field at the same time? Can this be table driven so that the Merger Condition Discount is applied by default? | AT&T | Ordering | CA | 5/2/01 – Under Investigation. 10/29/01 - SBC has determined that the VTA should only be utilized for term agreements for products. SBC will remove segment conditions pertaining to Merger Agreement. VTA values will still vary per region based on the product being ordered and appropriate contract arrangements. The following conditions will be removed: Condition 3: Optional when SC is CA or NV, REQTYP is M, segment 1 of the VTA field is 36 and segments 2-5 of the VTA field are blank and the second character of TOS is 2, otherwise prohibited when the SC is CA or NV. Condition 7: When SC is CA or NV, REQTYP is M and segments 2-5 of the VTA field are blank, the valid entry is 36 or D. See BRPOR Attachment D, VTA. 11/6/01 – CLOSED AGREED. |
| 83 | PTNRACT field – Attach C If only applicable to SWBT, why is there a AIT PB Tariff reference and not a SWB tariff reference? | AT&T | Ordering | CA | 5/2/01 – Under Investigation. 5/11/01 - ATTACHMENT C will be modified and corrected to show SWBT tariff reference and SWBT MSD for the products SELECT VIDEO AND SELECT DATA. 5/18/01 – Parties change to AIR. 5/23/01 – SBC updated Attachment C. 11/6/01 – CLOSED AGREED. |
| 84 | TOS field – Attach C Request more specific tariff references. Also, validate the 3rd, 4th, and 5th unique company conditions for AIT applicability. | AT&T | Ordering | ADC | 5/2/01 – Under Investigation. 5/23/01 – The TOS defines the type of service. Service availability varies by state and Interconnection Agreements. Tariff references are too voluminous to list. 10/29/01 – Unique company conditions have been added to the LSOR during the UPOR LSOG 5 walkthroughs. 11/6/01 – Update tariff reference to state “Tariff references are too voluminous to list”. Parties agree to ADC. |
| 85 | FFA field – Attach C Add DTU form in addition to DTR form. Clarify Feature Feature Detail. | SBC | Ordering | ADC | 5/2/01 – Documentation change. |
| 86 | TGSGNL field – Attach C Add additional clarification to this Product Difference description. | WCOM | Ordering | ADC | 5/2/01 – Under Investigation 5/23/01- TGSGNL valid entries will be modified for LSOG 5 - E&M will be removed from valid values, as SBC has determined that it was incorrectly noted as part of this signaling options field. E&M signaling can be ordered in addition to the options noted in the TGSGNL field, and is valid for all SBC regions. It will be ordered in Feature field. TGSGNL will be removed from ATTACHMENT C and moved to ATTACHMENT B. Corrections to LSOR will be implemented with walkthrough. 9/25/01 – The TGSGNL field will remain on attachment C. The E&M Signaling cannot be ordered via the Feature field as originally determined. The TGSGNL field is required on new activity. If the correct value is not given for the Supertrunk product this would force the CLEC to populate the field with an incorrect value for the product being ordered. SWBT requires E&M Signaling on the Supertrunk product. 11/6/01 – WCOM believes this is not a product difference because SBC did not provide a tariff reference and thus would prefer this field should be moved to Attachment E. SBC believes that this is truly a product difference because it results from a difference in product design, but is willing to move it to Attachment E. Parties agree to ADC. |
| 87 | ISPID field - Attach C Cleanup condition 3 on LSOR Port form to positive reference of 14N instead of 10N or 11N prohibited. | WCOM | Ordering | ADC | 5/2/01 – Documentation change. |
| 88 | VTE field – Attach C Explain whether existing table can be used to derive the VTE. Explore the use of USOC versus VTE field (which is only in PB). Clarify how Customized Routing is indicated in all regions? | WCOM | Ordering | CA | 5/2/01 – Under Investigation. 5/11/01 - (PT. 1) VTE Field can be removed - The FID "VTE" can be supplied in the FEATURE FIELD and the assigned virtual exchange, which would be established by the CLEC's footprint in the switch, would be populated in the Feature Detail field. The VTE would only be required on ACT N or V, or LNA = N. (Once the CLEC has established a VTE in the switch, all tns for that CLEC in that SWITCH will have the same customized routing option). Example: FA = N, FEATURE = VTE, FEATURE DETAIL = 02 LSR s with VTE will fall to manual handling. (PT. 2) Customized Routing has not been developed for UNE - P in SNET. SWBT utilizes USOCS & FIDS in Feature/ Feature Detail fields to order - SRPAN and LRS. AIT PMO had specialized non-OBF fields for OA/DA routing. For FMO uniform, the USOCS/FIDS will be populated in Feature /Feature Detail fields. In addition AIT had implemented customized routing with AIN technology utilized with AIT ULS with shared transport. This is ordered utilizing LCC can the valid LCC would be populated in the Feature/Feature Detail With this in mind, moving VTE for PB/NB to Feature/Feature detail, will be a more uniform solution. 5/18/01 – WCOM requested RPA. 10/29/01 - SBC has determined that the VTE field will be eliminated for BRPOR. The VTE USOC utilized will be populated in the Feature field when ordering customized routing for PB. All other SBC regions order customized routing utilizing USOCs in the Feature/Feature Details fields, and by moving PB to this process, there will no longer be a need for this non-guideline field. VTE will no longer be used by any region in SBC. See BRPOR Attachment D, VTE. 11/6/01 – Parties agree to CLOSE AGREE, |
| 89 | ALI field – Attach D Does PB still require same ALI code for all listings on a caption? | SPRINT | Directory | CA | 5/3/01 – Under Investigation 5/11/01 - In UPOR – PB will use ALI as the other regions – all non-LML DLs require a unique ALI code. SBC feels further clarification of the CLECs PMO issue may be required. 5/15/01 - CLEC says they use PB ALI code for submitting Caption or “simple captions” and related ALI codes. SPRINT observed that a note to the PB LSOR states: “Allows the caption header to be linked to the caption indent. Caption indents to be associated with a caption header should contain the same ALI as the caption header.” Sprint asked, if this is the case today, how will it be handled with the future uniform release? Change Status to AIR for SBC to validate. 5/18/01 -The LSOR references made by SPRINT were reviewed by PB directory. It was revealed that the LSOR note referenced above in the 5/15/01 response is invalid. In PB, the ALI needs to be unique for each listing regardless of STYC, i.e., caption, indent or straight line. In PMO and FMO in PB, a DL can be submitted without an ALI and Gateway will assign. 11/6/01- Parties in attendance at the Collab agreed to CLOSE AGREE. |
| 90 | MTN field – ALI field Attachment D Whether or not the MTN field (unique to SWB) should be eliminated with the BRPOR. | AT&T | Directory | CA | 5/3/01 – This MTN field is related to use of ALI in issue 89. 5/11/01 – Use of the MTN field within the SWBT region was discussed as part of CAT IV issue 472. While SBC can make use of the ALI uniform, process requires use of the MTN field in SWBT. SBC erred in placing MTN on Attachment B. Rather than add more onerous conditions to the use of the MTN field, SBC recommends placing MTN on Attachment E. 5/15/01 – SBC explained that the only way the ALI code could be made uniform for SWBT, there is a need of the MTN field to enable the use of ALI code. 5/15/01 - SBC will take this back and prepare some pictorial examples of PMO for use of ALI and LMLs to see how our FMO recommendation fits. 5/16/01 – SBC walked through an example of SWBT account structure to address questions from yesterday. CLECs requested that SBC’s rule on additional listings not being able to be billed on to a non-published account. SBC to research and document in LSOR the relationship between RTY and LTY when LTY is anything other than #1 (which means listed) then the RTY cannot be an additional listing (when second and third char are AL, AM, AR, or AU). SBC proposes relaxing the MTN field requirement and SBC will propose using the LTN to derive the appropriate information. After SBC responds with RTY followup above, AT&T and participating CLECs agree to this proposal. Status changed to AIR. 05/18/01 – Condition added to the LTY field for LSOR documentation: The condition will read : When 2nd and 3rd position of RTY does not equal “ML,” LTY must not equal 3, 4, or 5 This condition prohibits additional listings from being non-pub. 5/25/01 In order to assign an alternate call listing on a port or port with loop to the proper account, a new condition is needed on ATN field: Required when REQTYP is F, U, V, 2, 3, M, S, W, X, Y, ACT = R and LTXTY = AC. A new Note will be added as well: ATN value for REQ TYPs F, U, V, 2, 3, M, S, W, X, Y, when ACT is R and LTXTY is AC should equal the value of the telephone number where the alternate call listing is indented. This value is used to place the alternate listing on the proper end user account. 11/6/01 – AT&T questioned whether 5/25/01 response was a new condition for LSOG5 or BRPOR; and whether the condition region specific or 13 state applicable? SBC to take back as AIR. 11/7/01 - In the previous BRPOR sessions it was determined that MTN was not to be implemented. The above changes to other listing fields were originally planned for LSOG 5 implementation. During LSOG 5 walkthroughs these were either changed or removed. Refer to the appropriate listing fields in LSOG 5 to view current business rules to be implemented. 11/7/01 – Parties agree to CLOSE AGREE. |
| 91 | YPH field – Attach D CLEC does not want to populate YPH field in SWBT if process is not changing. CLEC thought that CLEC could setup and arrange the free listing to the publisher and not require another customer contact. Use of the “Secure” entry in YPH in SWBT | SPRINT | Directory | CA | 5/3/01 - SBC proposed that CLECs will not have to send the secure entry in SWBT for YPH field, and instead just handle this the way we are doing today. CLECs requested to use same code with same data characteristics in all regions to indicate secure. For SWBT, the field is optional. So CLECs who do not want to send the required value/code for secure would not have to send it. If other CLECs wish to send it, they would be allowed. 5/11/01 – The value representing SECURE will be the literal “SECURE” in all four regions. SBC will modify field to be 1-6 A/N. SBC proposes this field be placed in Attachment E in lieu of Attachment D. 5/16/01 – SBC explained that it will be moving the field to E. SPRINT agreed that if YPH field’s use of SECURE was optional, they agreed to CLOSE AGREE. 9/25/01 - The YPH field was left on Attach D based on the assumption that SBC was allowing the YPH field to be passed in for all four regions. Based on discussion in 5/11 and 5/16 responses, this field should have been moved to Attach E. SBC will move the YPH field to Attachment E. 10/29/01 – The 9/25 response was incorrect in stating that this field will be moved to Attachment E. YPH is currently on and will remain on Attachment D since it will be made uniform with the BRPOR. See BRPOR Attachment D, YPH. SBC recommends to be CLOSE AGREE as indicated on 5/16. |
| 92 | ADV field – Attach C a) Validate what the advance to book or advance to book like process is on the retail side for Pacific. b) Validate whether or not the advance to book related field differences are product related. | AT&T | Directory | a)CA b)CA | 5/3/01 – Under Investigation. 5/11/01 –There is no Advance to Listing process in either Retail or Wholesale in PB. As stated in original CAT I, II, III Issue Matrix (Issue #386), “PB: The BOC and printer pull dates have about a 3 week period between them. This does allow for any orders typed after close with a completion date on or before the BOC to be processed in directory. There is no Advance Listing. If the CLEC needs to change something after the BOC, they must manually submit to the LSC a Printer Listing Change (PLC), as well as a mechanical LSR for ongoing directory. The PLC is sent to the printer to work the change.” This process works the same for Wholesale and Retail. 5/16/01 – SBC addressed the PB process for retail operation. SBC will respond to part b separately. Parties felt this was possibly CLOSE DUPLICATE to another related issue. SBC to take back part (b) as UI. 5/23/01 – b) The field differences related to Advance to Book are product related because they result from differences in the terms and conditions pursuant to which the Directory Listings product is made available. 11/6/01 – AT&T is not objecting to placement of this field on Attachment C. Parties agreed to CLOSE AGREE with the addition of the following note: CA status does not signify CLEC agreement with SBC’s interpretation of the scope of the product/regulatory difference exception. |
| 93 | ADVCONT field – Attach C Parties proposed to delete the use of ADVCONT, and EA, ADVCONTTN fields. | AT&T | Directory | CA | 5/3/01 – Under Investigation. 5/15/01 – With implementation of BR POR the use of fields EA, ADCVONT, and ADVCOVT TN will no longer be used by AAS. 5/16/01 – Parties agree to CLOSE AGREE. |
| 94 | DACT, DIRQTY, DIRTYP fields – Attach C Shouldn’t the ability to communicate delivery information through the LSR be made uniform throughout the regions. | AT&T | Directory | CD | 5/3/01 – Under Investigation 5/11/01 – Assuming this issue related to Collaborative discussion on REQTYP J, SBC recommends CLOSE DUPLICATE to related issue 118. 5/16/01 – Parties agree to CLOSE DUPLICATE TO 118. |
| 95 | DIRSUB field – Attach C Add tariff reference for AIT and PB (if applicable). | AT&T | Directory | CA | 5/3/01 – Under Investigation 5/15/01 - The Directory Subsection is a product difference and is not a tariff offering. 5/16/01 –SBC explained further that these are publisher differences. AT&T requested that we make this RPA while they evaluate the overall product difference. 11/6/01 – AT&T is not objecting to placement of this field on Attachment C. Parties agreed to CLOSE AGREE with the addition of the following note: CA status does not signify CLEC agreement with SBC’s interpretation of the scope of the product/regulatory difference exception. |
| 96 | DML field – Attach C Verify the CLECs right to exclude their customers listing info from being sold to third parties. Re-validate for all 13 states whether this is contractual with CLECs via their Interconnection Agreements or other Directory Contract. | AT&T | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 – SBC is required by law to release all directory listings to requesting competing carriers as required by Sections 271 and 251. Directory white page listings are provided to directory publishers in accordance to the FTA, Section 226 (e). The White Page Appendix of the Interconnection Agreement allows SBC to send a CLECs listings to third party publishers at the CLECs request. This gives CLECs the option of either sending ALL of their listings or none of their listings. A CLECs end user's listing can not be individually blocked from being released to a requesting third party publisher if it is in the listings database, unless it is a non-published number which are never released. The Direct Mailing List rental product, only available in AIT, is available to direct marketing firms. The DML field, on the contrary, is used solely to omit a specific end user from that list. 5/16/01 – SBC explained that the differences are between a specific rental product selling information to direct marketeers, vs. publishers. AT&T agreed to send an “O” for OMIT in AIT for this Direct Mailing List rental. AT&T requested the LSOR be updated to reflect that (Direct Mailing List rental product is only available in AIT region). SBC agreed to update this note in the LSOR. Parties agree to ADC. |
| 97 | DSUP field – Attach C Correct the product description reference to AVL to be ADV. | AT&T | Directory | ADC | 5/3/01 – Documentation change. |
| 98 | LALOC field – Attach C Validate whether foreign listing rules should be included for AIT. | Accenture | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 – Yes. Conditions updated to reflect requirement for community with Foreign listings – Attachment C updated to reflect changes. 5/15/01 – Parties agree to hold this issue until parties have a chance to review language before making it ADC. Change to AIR until LALOC field is correctly documented for related Issue 40. Change to AIR. 05/17/01 - Updated the LASN LALOC conditions on the BRPOR Directory Revisions Handout. Conditions reflect relationship of LALOC and LASN with ADI and Foreign Listings. 10/29/01- LSOR has been updated based on LSOG 5 UPOR walkthroughs. SBC recommends ADC. 11/6/01 – Parties in attendance at collab agreed that this should be ADC. |
| 99 | LASN field – Attach C Can there be a means to make the special characters uniform? | AT&T | Directory | CA | 5/3/01 – Under Investigation 5/15/01 – No. The terms and conditions from the publisher determine the special characters allowed. 5/16/01 – AT&T requested to change status to RPA. 11/6/01 – Parties agree to CLOSE AGREE. |
| 100 | LNFN LNLN field – Attach A Validate the special characters per region and document in unique company conditions appropriately – identify on a positive basis. | AT&T | Directory | CA | 5/3/01 – Under Investigation 5/15/01 - Special Characters per region have been reviewed and documented in the BRPOR Directory Revisions Handout. 5/16/01 – Parties agree to CLOSE AGREE. |
| 101 | LNLN field – Attach A Check first company condition regarding TOA reference for validity. If valid separate into two conditions. | Accenture | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 – The conditions on LNLN have been updated to correct condition on TOA and documented in the BRPOR Directory Revisions Handout. 5/16/01 – Clarify the conditions and change status to AIR for CLECs to review new language. 5/17/01 – Replaced the 3rd condition in the BRPOR Directory Revisions HANDOUT to be added to the LSOR for the LNLN field: When SC/SC1 = IL, IN, MI, OH, WI and TOA is B or BP, the only valid special characters are apostrophe, virgule, hyphen, ampersand, or period. 5/18/01 - In 4th condition, add the other special characters from the third condition. The remainder of 4th condition is fine. These special characters are valid all the time, but when you have TOA is B or BP you can also have a period. For LNFN condition 3,and 4, should correlate to LNLN its 2 and 3. The LNFN condition 3 should match LNLN condition 2; and LNFN condition 3 should match condition 4. Change to AIR until CLECs can review the verbiage. 5/23/01 - The 3rd condition on LNFN is not going to match the 2nd condition on LNLN exactly because LNFN allows two additional special characters ($ and #) which are not allowed on LNLN. Following are the 3rd and 4th conditions on LNFN and 2nd and 3rd conditions on LNLN that will documented in the LSOR. LNFN: When SC/SC1 = IL, IN, MI, OH, WI, and TOA = R or RP, the only valid special characters are Dollar Sign ($), Pound sign (#), Ampersand (&), Apostrophe (‘), Hyphen (-), and Virgule (/) When SC/SC1 = IL, IN, MI, OH, WI, and when TOA = B or BP, the only valid special characters are Ampersand (&), Apostrophe (‘), Hyphen (-), and Virgule (/) and Period (.) LNFN: When SC SC1 = IL, IN, MI, OH, WI and TOA = R the only valid special character is apostrophe (‘) virgule (/), hyphen (-) or ampersand. When SC/SC1 = IL, IN, MI, OH, WI, and when TOA = B or BP, the only valid special characters are Ampersand (&), Apostrophe (‘), Hyphen (-), and Virgule (/) and Period (.) 10/29/01- LSOR has been updated based on LSOG 5 UPOR walkthroughs. SBC recommends ADC. 11/6/01- Parties in attendance at the Collab agreed to CLOSE AGREE. |
| 102 | LTEXT field – Attach C Validate the special characters per region and document in unique company conditions appropriately – identify on a positive basis. | WCOM | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 - Special Characters per region have been reviewed and documented. 5/16/01 – Fix 3rd condition - typo SC/SC! change to SC/SC1. Fix 6th condition to change SNET to CT. |
| 103 | LAZC field – Attach C a) Parties agree to correct condition 6 to read: “Prohibited when SC/SC1 = IL, IN, WI, OH, MI, CT.” b) Check use of LAZC in PB/NB and document appropriately? c) Validate and clean up all conditions on this field. | SBC | Directory | a)ADC b)CA c)CA | 5/3/01 – Documentation change. 5/15/01 - Conditions on BRPOR Directory Revisions Handout.corrected. In PB use of LAZC is required whenever Listed Address fields are populated. Conditions on BRPOR Directory Revisions Handout. corrected. 5/16/01 – Parties agree to ADC (a), CLOSE AGREE-CA (b). For (c), CLECs requested documentation change to show the condition on an anchor field (like done with SA++). This will eliminate the repeated condition on the ADI and LA++ fields. Change status to AIR to have SBC provide changed language. 05/18/01 – c) Updated LASN, LALOC and removed ADI condition on LAZC because the same condition is on LASN & LALOC, therefore, not required on any other LA++ fields that flow from either LASN or LALOC. Changes will also be made to LSOR. 10/29/01- LSOR has been updated based on LSOG 5 UPOR walkthroughs. SBC recommends ADC. 11/6/01- c) Parties agree to CLOSE AGREE. |
| 104 | LTXTY field – Attach C Remove duplicate 4th condition. | AT&T | Directory | ADC | 5/3/01 – Documentation change. 9/25/01 – The LTXTY field has been updated in the LSOR as follows: LTEXT field NOTES: 1. Contains the text for listing text types defined in LTXTY field. This is associated with a listing line. 2. Case Sensitivity applies to this field. CONDITIONS: 1. Required when LTXTY field is populated and not ADR or TT, otherwise prohibited. 2. If ADI is O and DOI is populated, then LTXTY cannot be ADR and LTEXT must be populated. DATA ENTRY CONDITIONS: 1. When SC1 is IL, IN, OH, MI or WI, the only valid special characters allowed are an ampersand (&), apostrophe (’), dollar ($), hyphen (-), number / pound (#), period (.) and virgule (/). 2. When SC1 is CA or NV, the only valid special characters allowed are an ampersand (&), apostrophe (’), hyphen (-) and period (.). 3. When SC/SC1 is AR, KS, MO, OK or TX, the only valid special characters allowed are an ampersand (&), apostrophe (’), hyphen (-), number / pound (#), period (.) and virgule (/). 4. When SC1 is CT, the only valid special characters allowed are an ampersand (&), apostrophe (’), hyphen (-), period (.) and virgule (/). |
| 105 | Add general note to LSOR in the beginning section entitled “Form Description” in Section 3 that clarifies that a condition which applies to all states will not include the individual states abbreviations. | AT&T | LSOR | ADC | 5/3/01 – Documentation change. |
| 106 | PLA field – Attach C Parties agree to eliminate the third condition. Clean up ALL redundancy and re-number conditions. | AT&T | Directory | ADC | 5/3/01 – Documentation change. |
| 107 | Perform overall clean up of all Data Entry Condition sections of the LSOR for all Directory fields | WCOM | Directory | ADC | 5/3/01 – Documentation change. 5/15/01 - Accenture recommended for LASN, if the conditions are required, then combine the 4th and 5th condition into one condition similar to condition #3. If they were not true, then eliminate. |
| 108 | STYC field Make sure LSOR removes the ampersand that was already struck through. | WCOM | Directory | ADC | 5/3/01 – Documentation change. |
| 109 | TOA field – Attach C Remove redundant last line of the 3rd condition. Cleanup and reword the whole section for company conditions. | AT&T | Directory | ADC | 5/3/01 – Documentation change. |
| 110 | WPP field – Attach C Items in the data column that appear to be more of Unique Company Notes. Also, Zli should be ZL8 State that WPP field is prohibited in WISC. So remove WI from condition 1 Therefore this needs to be in Attach C. Add condition “prohibited when TOA = Business” in both Att. C and LSOR. | WCOM | Directory | ADC | 5/3/01 – Documentation change. |
| 111 | DNO field – Attach C Clean up product difference description to reflect “Used in CT to advise the publisher to ignore the suppress the normal print suppression.” | WCOM | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 – Attachment C updated with recommended verbiage. 5/16/01 – WCOM requested wording change in product difference in Attach C - “Used in SNET to advise publisher to print “St” for street since it is normally suppressed”. Data Matrix is correct. Parties agree to ADC. |
| 112 | LPHRASE – Attach C Remove unique company note RE: Case Sensitivity being that the values are all numeric. | Accenture | Directory | ADC | 5/3/01 – Documentation change. |
| 113 | LVL field – Attach C Request SC = all regions other than CT. Valid entries 0-7 be added to unique company conditions. Reword note to the positive. | WCOM | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 – LSOR documentation only requires exception conditions to valid entries to be included. 5/16/01 – SBC is updating LSOR to add 0-7 to the “valid entries” section to the LSOR. Change status to ADC. |
| 114 | PLINFO, PLTN, FAINFO, FATN, DIRSUB fields – Attach A Verify why this field is designated as Alpha numeric special , but there are no special characters listed. This is accurate if no restrictions or limitations on characters. | Accenture | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 - Special characters for PLINFO, PLTN, FAINFO, or FATN are based on the text or TN information in the prior level, therefore, the special characters allowable in LNLN, LNFN, LTN, etc., guide which special characters are allowable in these fields. The data matrices and LSOR reflect the data characteristics as A/N/S to permit special characters if the prior level contains the same. 5/16/01 – SBC to check if there are any edits on this field. If so please provide conditions as appropriate. Change to AIR. 5/18/01 – LSOR conditions will be as follows: Fields: PLINFO PLTN FAINFO FATN Valid special characters when SC/SC1 = CA, NV Ampersand (&) Apostrophe (‘) Hyphen (-) Period (.) Virgule (/) Valid special characters when SC/SC1 = IL, IN, MI, OH, WI Ampersand (&) Apostrophe (‘) Asterisk (*) At sign (@) Comma (,) Dollar ($) Hyphen (-) Number/Pound (#) Parentheses (()) Percent (%) Period (.) Virgule (/) Valid special characters when SC/SC1 = AR, KS, MO, OK, TX Ampersand (&) Apostrophe (‘) Asterisk (*) At sign (@) Comma (,) Hyphen (-) Number/Pound (#) Parentheses (()) Percent (%) Period (.) Virgule (/) Valid special characters when SC/SC1 = CT Ampersand (&) Apostrophe (‘) Asterisk (*) At sign (@) Comma (,) Hyphen (-) Number/Pound (#) Parentheses (()) Percent (%) Virgule (/) 10/29/01- LSOR has been updated based on LSOG 5 UPOR walkthroughs. SBC recommends ADC. 11/6/01- Parties in attendance at the Collab agreed to ADC. |
| 115 | NICK field – Attach C Update with any applicable Tariff references. Under unique company condition #1 reword to remove double negatives. | WCOM | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 – Applicable tariff references added to Attachment C, as well as rewording the double negative. 5/16/01 - SBC will add the SWBT states. WCOM requested AIR to review before agree to ADC. 5/22/01 - The LSOR will reflect the following for this field: Optional when TOA = “R” or “BP”, and SC/SC1 = AR, KS, MO, OK, TX, otherwise prohibited. Optional when TOA equal = “R” and SC/SC1 = IL, MI, OH, WI, otherwise prohibited. Prohibited when SC/SC1 = CA, CT, NV, IN. 10/29/01- LSOR has been updated based on LSOG 5 UPOR walkthroughs. SBC recommends ADC. 11/6/01- Parties agreed to ADC. |
| 116 | RTY field – Attach C NV is missing from the unique company condition. | WCOM | Directory | ADC | 5/3/01 – Documentation change. |
| 117 | LALO field – Attach C Determine if other regions (AIT, PB/NB, SNET) can utilize this field instead of the line of information (LOI) and whether a charge could be applied if applicable. | AT&T | Directory | CA | 5/3/01 – Under Investigation 5/11/01 – No. SWB utilizes LALO field for the product of Supplemental Address Information. This expands the Listed Address and prints this on the address line as address text. The other regions use the Extra Line (LOI) to print additional address info as an extra line (only as additional text) and not part of the actual address text. 5/16/01 – CLECs want to try to consolidate the use of fields where ever possible. SBC will review this again to see if any modifications can be made. Also, CLECs question since LALO was used PMO in SNET, why is it not used in FMO? 5/23/01 - Attachment C LALO has been updated to: Supplemental Address is a print product available only in SWB and SNET. This offering allows multiple address or location information to be printed. The data in this field is appended to the normal listed address, appearing on the same line of print as the listed address. AIT and PB/NB do not offer a comparable product. A separate product offering is the Extra Line Listing, which is ordered in the field LTXTY = LOI, and is strictly a Line of Information. In SNET and AIT, this product is not available via LSR/DSR, but is only ordered through the publishing company. (OH & IN have a White Page Product called Custom Listing Text but that is ordered via the LTXTY of WPP.) SWB and PB/NB use the Line of Information as an indented line & cannot be appended to either address or listing text. 10/29/01 - After further clarification, the 5/23/01 response above has been revised and should be replaced with the following: Supplemental Address is a print product available only in SWB. This offering allows supplemental address information such as apartment, floor or other location information to be printed in the directory. The data in this field is appended to the normal listed address. AIT, PB and SNET do not offer a comparable product. Extra Line Listing is a separate and distinct product offering ordered via the LTXTY field with the valid entry of LOI (Line of Information). This provides a means of describing features of a business, a customer’s location, hours or days of the week they are open and information for mailing purposes. In PB and SWB, Extra Line Listings may be ordered via the LSR/DSR and is available to both residence and business customers. In SNET and the AIT states of OH, MI, WI, and IL, this information is considered advertising and customers are referred to the publisher to list this type of information and the LSR/DSR process is not used to order these. In IN, LTXTY of LOI is used for additional listing information for the product Custom Listing Service for residence only. Because these two fields represent two distinct listing products, they cannot be combined. Additionally, LALO was used in PMO in SNET however it was for provisioning only and not for directory listings. That information is now supported in the LD1-3/LV1-3 fields which is why it is not used in FMO for SNET. LALO will only be used in SWB region. Attachment C has been updated to remove SNET. 11/6/01- Parties agree to CLOSE AGREE. |
| 118 | DACT DDASN field – Attach C Revisit the process for changing a directory delivery address for REQTYP J facility based CLECs. Mechanized changes in delivery address information is allowed in AIT, RECTYP J on ACT R. What would the process be if we cannot change the delivery address on a electronic basis? | AT&T | Directory | ADC | 5/3/01 – Under Investigation 5/15/01 – Attachment C updated with terms and conditions for ordering Directories on initial and subsequent requests for AIT, SNET and PB. In SNET, since directory delivery information cannot be specified, none of the related DDA type fields are allowed. 5/16/01 – For AIT, Delivery Address changes can be accepted electronically but Delivery Quantity changes cannot be handled electronically as it is addressed directly with the individual publisher. The Directory Quantity information is not retained in SBC databases. CLECs request that SBC pass the requested quantity onto the publisher. DIRQTYA for annual counts. SBC to investigate and if so whether the use of this field can be made uniform. Change status to UI. AT&T also inquired if the DIRQTYA could be “0” to be no delivery. SBC will verify. AT&T also inquired if no DDA++ was originally provided and CLEC wants to change the delivery address, is an O & I DACT required. Accenture had questions on DACT. Clarify the 3rd, 4th, and 5th condition of DACT to include the AIT delivery info can be changed only for RECTYP J. SBC will investigate. Accenture asked: Are there edits in place between DDA++ and DACT for LSOG5? If so, does it make the DDA++ fields required when the DACT field is populated? If so, does CLEC have to populate the DDA++ fields when DACT = D? Also, if the original DDA++ fields were equivalent to the service address fields, do the SA fields need to be recapped on the O of an O and I activity? SBC will also add for 4th & 5th condition, when SC = the appropriate State codes. 5/23/01 – SBC confirmed that the DIRQTYA can be 0. An O and I DACT will be required if DDA++ was originally provided and CLEC wants to change the delivery address. The 3, 4, and 5th conditions on DACT were modified to reflect that DACT (delivery information) may be modified on REQTYP J when ACT does not equal N. Since REQTYP J has valid ACTS of N, D and R, delivery information may be changed on ACT R, (however, only delivery address information may be changed, quantity cannot.) Accenture – Responses: The conditions defining the relationships between DDA++ and DACT will be edited. When DACT is populated, DDA++ is optional because directory quantity can be changed or delivery address. To clarify this, the following was added to the DACT field - When DACT is populated DIRTYP, DIRQTY or DDASN is required. If the original DDA++ fields are equivalent to the SA fields, the SA fields do not need to be recapped, use DACT value N. Added SC values to 4th and 5th conditions. SBC has confirmed that it can alter the use of the DACT and DDASN fiels in Ameritech so that both directory address and delivery quantity changes may be submitted on REQTYP J on an ACT R. 10/29/01- LSOR has been updated based on LSOG 5 UPOR walkthroughs. SBC recommends ADC. 11/6/01- Parties in attendance at the Collab agreed to ADC. |
| 119 | CAT IV ISSUE MATRIX (version 3/21) CLARIFICATIONS: Based on 3/21 issue matrix. Incorrect phrasing in 679, should read the LTXTY field instead of LPHRASE. Incomplete verbiage in 677 that says change note to read. “URL addresses are in” but stops. Should be any of the states. Attachment A shows LTXNUM field is now prohibited. IS THIS TRUE? Issue 678 from 3/21 shows otherwise. | AT&T | CAT IV | a)CA b)ADC c)CA | 5/3/01 – Under Investigation 5/11/01 – CATIV Issue 679 was corrected in 5/10/01 Final Revised CAT IV Issue Matrix and distributed to participating CLECs on 5/10/01. SBC verified that Issue 677 contains the complete response and is not truncated as indicated. 5/16/01 – SBC’s issue matrix was correct but the LSOR had a typo remaining that needed the word “in” deleted. Change status to ADC. CATIV Issue 678 was corrected in 5/10/01 Final Revised CAT IV Issue Matrix and distributed to participating CLECs on 5/10/01. The field name incorrectly read LTXNUM and was changed to correct field LTXTY for this issue. |
| 120 | CAT IV ISSUE MATRIX (version 3/21) CLARIFICATION: On RPON field in second section of LSR, parties had agreed in the collaborative that the use of the RPON (for the same end user) would be the same date, but not necessarily the same location. CLEC feels this to accommodate a move and coordination and that this was an oversight that we didn’t pick up in Cat IV data. | AT&T | Ordering | ADC | 5/3/01 – Under Investigation 5/17/01 – The following note will be added to the LSOR: “The data in the RPON field must have the same due date and end user as the PON. The location does not have to be the same.” 5/18/01 – Parties agree to ADC. |
| 121 | CAT IV ISSUE MATRIX (version 3/21) CLARIFICATION: LAZC field – Attach C BRPOR shows LAZC field as product difference. LAZC field in issue 688 from the CAT IV issue matrix states that we would be making this uniform through BRPOR. Issue commitment in Cat IV list needs to be corrected. SBC will take back and re-validate which reference to LAZC is correct. (UPOR CAT IV issue 688) DL form – LAZC field 1) Can the listed address on the DL Form become optional FMO when the service address and the listed address are the same? 2) How was PB able to provide this service PMO? | AT&T | Directory | CD | 2/8/01 – Under Investigation 2-22-01 - SBC will change to allow the SA to serve as the LA when they are the same and under certain circumstances: LA cannot be an indented address (LTXTY value cannot be ADR") If LTXTY value is ADR, then LASN or LALOC must be populated. LA must be present if EU AFT field is populated. As requirements for this option are completed, other conditions may arise which will be identified in the final documentation. 3/1/01 - SBC will allow the SA to serve as the LA when they are the same and under certain circumstances: LA cannot be an indented address (LTXTY value cannot be ADR). If LTXTY value is ADR, then LASN or LALOC must be populated. LA must be present if EU AFT field is populated. When SC/SC1 is CA or NV, the EU form Service Address data must be provided on ACT V when LUC is Y. 3/6/01 – AT&T requested that this is related back to SASN field on EU form to ensure the rules are the same. SBC to take back as AIR. AT&T also wanted to know if this difference would be addressed by the BRPOR. 3/21/01 - As per Issue 632, the following condition will be changed to correct the reference to LUC: When SC/SC1 is CA or NV, the EU form Service Address data must be provided on ACT V when the DL form is present. 3/21/01 - SBC plans to make the use of the LAZC field uniform as part of the Business Rules Plan of Record (BRPOR). 5/3/01 – BRPOR shows LAZC field as product difference. LAZC field in issue 688 from the CAT IV issue matrix states that we would be making this uniform through BRPOR. Issue commitment in Cat IV list needs to be corrected. SBC will take back and re-validate which reference to LAZC is correct. 5/15/01 – SBC recommends CLOSE DUPLICATE to Issue #10. |
| 122 | Notifications - Jeopardies How does jeopardy code 5A get applied? And is there concern with Performance Measures. Can SBC edit to disallow 5A unless ESDD was provided on previous jeopardy? SBC to examine alternatives. SBC to validate process for validating and confirming a due date when the due date on the LSR is not valid per the due date board. Examine both flow thru and manual intervention processes. | WCOM AT&T | Notifications | CA | 5/3/01 – Under Investigation 5/11/01 - Jeopardy Code 5A has been revised to say “Order Proc Delay New Due Date Assigned”. For this message a new due will be sent. This would be used in the instance when the order was delayed and the FOC’d date was no longer available. This will allow tracking as necessary and performance measures are not impacted. For LSRs with products that have standard due date intervals, if the LSR is received and due date is less than the standard interval, rather than rejecting, a new due date will be assigned based on the interval. The new due date will be returned on the FOC. This is currently done in all regions except SWBT, which will be changed to agree with other regions. 5/15/01- Check the LASR edit that must be today or future due date. Will this still be in effect, or will the FOC send a new due date. SBC verified and responded Yes edit will be in effect (will reject) and will not send new due date in FOC. Parties agreed to CLOSE AGREE. |
| 123 | Notifications - Jeopardies AT&T’s requested that the Jeopardy codes SBC mapped to PIA8 be reworked to provide detail reason for requesting cancellation. | AT&T | Notifications | CA | 5/3/01 – Under Investigation 5/11/01 - Jeopardy Codes that were mapped to the PIA8 have been reworked. See Jeopardy Code handout. Rather than mapping to PIA8, specific jeopardy codes have been added for each jeopardy situation indicating why the cancellation is being requested. 5/15/01 – Parties agree to change status to CLOSE AGREE. |
| 124 | Notifications – Jeopardies AT&T disagreed with implementation of a unilateral cancellation code per CAT IV discussion. In any event, such a code would not be a Jeopardy code (new Jeopardy code 5C). | AT&T | Notifications | CA | 5/3/01 – Under Investigation 5/11/01 - The original 5C Jeopardy Code “CLEC No Response to Jeop-Order Cancelled-Send CAN Supp” has been eliminated. PIA8 has been changed to “Request over 30 days old-Send CAN Supp”. PIA8 would be sent when the due date has passed and over 30 days old and a new due date has not been received. See Jeopardy Code Handout. 5/15/01 – Parties agree to change code name for PIA8 to something more closely reflecting “stale” outdated order. CLECs were concerned with the removal of the jeopardy code 5C that indicated “PON Cancelled”. SBC explained that this was at CLEC requests out of the SWBT CLEC User Forums. After further discussion, SBC clarified that the unilateral code to force a CANCEL an order was removed. AT&T agreed that it should be a PIA, not a jeopardy, and agreed to change status to AIR for SBC to determine appropriate new TAG name for PIA8. 5/17/01 – Handout will be updated for CLEC review 5/17/01. 9/25/01 - 5C with the above description was eliminated. 5C now indicates “Jeop Prev Sent w/o ESDD – new ESDD provided” PIA 8 now indicates “PON Old/Stale – Last Notice 30 Days Ago – Send CAN Supp” per above. This is documented in the LSOR in Section 5.2 under the valid entries for the PIA field. We will not allow an automatic cancellation of a PON by SBC. The CLEC will need to initiate a CANCEL supplement. 11/6/01- Parties agreed to CLOSE AGREE. |
| 125 | Notifications – Jeopardies SBC will review Jeopardy Code 3E for specificity? | AT&T | Notifications | CA | 5/3/01 – Under Investigation 5/15/01 - The description of Jeopardy Code 3E was to add “SBC” so that it will be clear to the CLECs that this is something SBC would resolve. The jeop now reads: “3E – SBC Order Incorrect/Incomplete”. This would result in the network finding something incorrect with the actual order. It is anticipated that a call would be made from the LOC to the Service Center to resolve the problem. Could result in a need for the Service Center to call the CLEC. 5/15/01 – Parties agree to CLOSE AGREE. |
| 126 | DIRIDL field – Attach A This field was not unique across the regions, but there are specific “SC” on Attachment A. How is this being handled (uniform or product difference)? | Accenture | Directory | ADC | 5/4/01 – Under Investigation 5/16/01 – The only difference in the use of the field relates to the actual valid values for the particular book where the listing is to appear. This field is being altered to be 2-6 A/N and specific SC notes are being removed. 5/18/01 – The only difference in the use of the field relates to the valid format of the valid entries for the particular book where the listing is to appear. This field is being altered to be 2-6 A/N, but the specific SC formats will remain as conditions: When SC/SC1 = AR, CT, KS, MO, OK, TX, valid format is 6N. When SC/SC1 = IL, IN, MI, OH, WI, valid format is 4A. When SC/SC1 = CA, NV, valid format is 2-3A. SBC considers this uniform. 10/29/01- LSOR has been updated based on LSOG 5 UPOR walkthroughs. This is being reclassified as a product difference and included on Attachment C. SBC recommends ADC. 11/6/01- Parties in attendance at the Collab agreed to ADC. |
| 127 | Attachment F – NC/NCI What progress has been made to synch up NC/NCI codes across regions (setting aside imbedded base)? | AT&T | Attachment F | CA | 5/4/01 – Under Investigation 5/23/01 – An updated NC/NCI comparison Attachment F has been provided. 11/6/01- Parties agreed to CLOSE AGREE. |
| 128 | Unintentionally left blank |  |  |  |  |
| 129 | Attachment F – NC/NCI Change heading on NC/NCI analysis matrix for column “NCI End User” to “SEC/NCI End User”. | WCOM | Attachment F | ADC | 5/4/01 – Documentation change. |
| 130 | Attachment B Request to revise and update attachment to remove any field that is prohibited (eg. “P”) for uniform FMO. | AT&T | Attachment B | ADC | 5/4/01 – Documentation change.. |
| 131 | SPRINT requested Training on Directory processes that will be implemented with Uniform FMO. | SPRINT WCOM | Directory | CA | 5/3/01 – Under Investigation 5/11/01 – SBC agrees to hold a workshop or training course on Uniform Directory Processes. SBC and CLECs need to decide when the training should be held. 5/16/01 - SBC agreed at CLECs request to target an August time frame geared toward electronic processes. CLECs also requested that Captions SME be present. Change to AIR. 5/23/01 – SBC has begun preparations for this class/workshop. There will be no charge for attendance. SBC will provide registration information via accessible letter. 9/25/01 - SBC has upgraded its existing LEX courses to include Directory Listing screen prints. A new course has been developed “LEX & Directory Listing”. This new course will be piloted in October 2001. The pilot course in October will be for the Directory Listing Sub-Committee members only. The full external pilot of the LEX & Directory Listing Course will take place November 28-30, 2001. The full external pilot 3-day course in November 2001 will be available to all CLECs. There is no charge for the pilot courses. Normal charges will apply to the regularly scheduled LEX & Directory Listing courses. SBC will create a conversion workshop to be available in January 2002 to assist users in all regions on the conversion to LSOG 5". 11/6/01- WCOM was concerned with having not received outcome from the Directory Subcommittee of Sprint’s Top 10 issues and CLECs scenarios. 11/7/01 - SBC will respond to the open issues related to LSOG5 through the CUF process currently active on this issue. Further, SBC will ensure that an effective LSOG5 transition seminar is delivered free of charge. 11/7/01 – In response to WCOM’s The seminar is targeted for mid-December. Parties who are in attendance at the collab agreed to CLOSE AGREE. |
| 132 | Notifications - Jeopardies Reconfirm whether the jeopardy code plus the phrase is sent or if it is just the code. | WCOM | Notifications | CA | 5/4/01 – Under Investigation 5/11/01 - The Jeopardy Notification will contain the Jeopardy Code in the RCODE field and the phrase in the RDET field. 5/15/01 – CLECs requested status change to RPA while they research this issue of whether detail is returned with PIA codes. 11/6/01- Parties agreed to CLOSE AGREE. |
| 133 | Notifications – Directory FOCs For AIT, provide details of each directory notification with the various versions – LSOG 4-Issue 7, and the June Release. | AT&T | Directory | CA | 5/4/01 – Under Investigation 5/11/01 Currently with Issue 7 and LSOG 4, listings (other than facility based listings) are received on the LSR along with the product being ordered. A FOC and SOC is returned based on the PON. Facility based listings are handled directly with AAS. Listings are received via a DSR. Today, CLECs do receive a FOC from AAS per listing. Directory provided tools (proof pages, etc.) are provided for CLECs to validate the completion process of a listing. No SOC is provided today. In June 2001, AIT will: Begin accepting facility-based listings with REQTYP A/B/C (on LSR) as well as REQTYP J (on DSR), in addition to what it already receives for non-facility-based listings via the LSR. A FOC and SOC will be generated based on the PON for all requests other than REQTYP J. REQTYP J will receive a FOC but will not receive a SOC. For facility based listings, CLECs will continue using proof pages or other directory provided tools to validate completion of listings. With the UPOR release, AIT will add a SOC for REQTYP J. 5/15/01 – Parties agreed to CLOSE AGREE. |
| 134 | For AIT, are rejects returned at the PON level or TN level? | AT&T | Notifications | CA | 5/4/01 – Under Investigation 5/11/01 - When a request is received, the entire request is mechanically edited and all errors returned on a single error transaction response based on the PON. However each edit is identified at the TN level. The error message would identify the LNUM (Line Number) and TN where the error appears. If there were three errors, one for each line number, there would be separate errors for each indicating the specific LNUM and TN. If an manual reject is sent, it could contain an error for only one TN but it would still be based on the PON. The transaction is the same except that it is manually generated by the Service Center. This is the same process that is used today and will be the same in uniform. 5/15/01 – Parties agreed to CLOSE AGREE. |
| 135 | "Consistent with SBC's commitment (OSS POR Issue 83 – Uniform Pre-Ordering Functions) to address in the Business Rule POR those differences in pre-order business rules that exist because of differences in backend systems, SBC's BR POR should include an analysis of pre-order data elements and a documented plan to achieve uniformity. The only differences region-to-region should be those directly related to state-level regulatory requirements or product offerings identified in state tariffs." | AT&T | General | CA | 5/10/01 – Under Investigation 5/11/01 – SBC made no such commitment in the collaborative sessions or in its response to issue 83. Issue 83, which is classified as "Other" and was posed by Rhythms, solely addressed the issue of whether SBC's commitment under the Uniform and Enhanced POR (U&E POR) extends to backend systems, rather than to the front end interfaces. SBC's response was limited to that question, and rightly pointed out that "[t]he Business Rules POR exists to address the differences in business rules including those that may exist because of differences in backend systems." As SBC repeatedly stated during the collaborative sessions, and maintained in arbitration, the U&E POR is limited only to front end interfaces." As even a cursory examination of SBC's response to issue 83 makes clear, SBC was not addressing the question AT&T now raises, which is whether the scope of the BR POR extends to pre-order interfaces. As AT&T knows, because it raised the issue, that question was addressed at issue 725, which specifically addresses the scope of the BR POR. In response to that question, SBC unequivocally stated: "While SBC may address other differences in the Business Rules POR (BRPOR), Paragraph 31 of the Merger Conditions requires SBC to establish uniform business rules or a software solution only for local service requests." Consequently, as the record makes clear, there is no basis for AT&T's position. 11/6/01 – In response to an inquiry from AT&T, SBC stated that it was not aware of any instance in which synchronization between order and preorder has not been preserved. AT&T stated that it would raise any issues or concerns it may have regarding synchronization between order and preorder only with respect to particular fields, and, on that basis, thought this could issue be closed. Parties therefore agreed to close this issue. |
| 136 | Notifications – Jeopardy Handout Jeopardy code 3B – add SBC in parenthetical after the English description. | AT&T | Notifications | ADC | 5/15/01 –Parties agreed Documentation change. |
| 137 | Notifications – Jeopardy Handout For category 1, 2, and 5 Jeopardies, document to reflect who would be responsible. Request to map FMO jeopardy codes to SBC network codes used to collect and track performance data. Map the FMO jeopardy codes to impact/potential impact on performance measure data. Request some expanded documentation/explanation of codes to further assist understanding. | AT&T | Notifications | CA | 5/15/01 – Under Investigation. 5/23/01 – SBC has updated the Uniform Jeopardy codes handout to indicate the responsible parties. SBC has provided a handout illustration the mapping of network codes to the jeopardy codes. 11/6/01 – Parties agree to CLOSE AGREE. |
| 138 | Notifications – Jeopardy Handout Request wording addition to handout legend: 5C Jeopardy previously sent without ESDD | AT&T | Notifications | ADC | 5/15/01 –Parties agreed Documentation change. |
| 139 | DSUP – DSR form How is support of a process to specify future due date on facility based Directory orders a product difference? Is SBC willing to make usage and valid entries of the DSUP field uniform? Should conditions define valid entry “3 – other”? AT&T stated that these issues are related to CAT IV Issues 637 and 638. | AT&T | Directory | CA | 5/15/01 – Under Investigation. 5/16/01 - 1) SBC supports the ability to provide Advance to Listing in AIT in SNET. This functionality constitutes a difference in the terms and conditions under which the product is offered in each region. 2) No. SBC notes that AT&T specifically raised this sub-issue, and sub-issue 3, in the U&E POR Category IV collaborative, and SBC stated then that it would not make usage and valid entries of the SUP field uniform as part of this POR. SBC further notes that AT&T and SBC specifically settled issues 637 and 638, as well as other issues, arising out of the Category IV collaboratives. 3) No. This matches the use of a 3 in all SUP transactions. It communicates that its not a due date change, and not a cancel. It is any other change. 11/6/01- Parties agreed to CLOSE AGREE. |
| 140 | UPOR Issue informational issue – EDI Trading Partners AT&T requested that SBC identify or provide documentation that will educate CLECs on the FMO basis for the LSOG 4/5 on how trading partners IDs will be determined. Need more detailed documentation regarding ISA and GS segments. | AT&T WCOM | UPOR Issue informational | CA | 5/16/01 – Under Investigation 5/23/01 – As referenced in the Interconnect agreement and the POR, the CLEC will have the capability to have up to 3 ID’s per region per function. The format of the trading partner ID will be determined jointly between SBC and the CLEC, with the understanding that SBC must control the assignment of ID’s to avoid collisions and confusion in the naming schemes. The trading partner ID is contained in the ISA segment as the ISA06. The GS identifier does not play a role in redefining the trading partner ID. 11/6/01 – Issue is being addressed by the Parties outside BRPOR. Parties agree CLOSE AGREE. |
| 141 | UPOR Issue informational issue – EDI Trading Partners Would SBC consider permitting the GS02 to be the driver for returning to the CLEC transmissions that identify which group within the company needs to receive the return transaction. | AT&T | UPOR – EDI | CA | 5/16/01 – Under Investigation 5/23/01 – The ISA identifier specifies the CLEC entity. Routing within the CLEC entity is the responsibility of the CLEC. SBC is already providing a means to split a CLEC into 3 entities via ISA ID’s. There exists a mechanism for a CLEC to request a fourth ID if it becomes impossible for a CLEC to route with only three identifiers. 11/6/01 – Issue is being addressed by the Parties outside BRPOR. Parties agree to CLOSE AGREE. |
| 142 | USOC Analysis Request to add the BCR (Bellcore) and the SOSC codes columns back to this USOC Summary as of 05-16-01. | AT&T WCOM | USOC Analysis | ADC | 5/17/01 – Under Investigation 5/23/01 – Attachment F has been updated. |
| 143 | USOC Analysis Need to determine if SBC can provide USOC analysis from the standpoint of where USOC codes differ today in 2 or more SBC regions for the same product regardless of whether product description is an exact match. | AT&T | USOC Analysis | CA | 5/17/01 – Under Investigation 5/23/01 – Attachment F has been updated. 11/6/01- Hold for USOC search engine discussion. 11/07/01 - The USOC Search Engine process, implementation date and scope were discussed jointly by SBC and the CLECs. A Scope Document handout previously distributed was used as the basis for this discussion. Changes to the Scope Document were agreed to and are as follows: 1) Include retail ordering, provisioning and billing USOCs in the June 2002 deliverable - populating data for the first five fields identified as 1) Region, 2) State, 3) Product Family, 4) Product Description and 5) USOC. 2) Change "Product Description" definition to include "detailed unique informative " 3) Include "hours of availability" for the interface points 4) Create a process to accept ongoing input from the CLECs and populate the USOC/FID Conditions column in the Search Engine database for selected Retail USOCs The specifics of the deliverables and the timing were agreed to and will be incorporated in the BR POR document as Attachment G. SBC recommends Closed Agreed. 11/13/01 – Parties agree to CA. |
| 144 | USOC Analysis SBC will check to see what is used for local ordering of RemoteCallForwardingIntrastate. | AT&T | USOC Analysis | CA | 5/17/01 – Under Investigation 5/23/01 CA retail USOCS that denote Intrastate RCF service *ML, *BM, *MLSL, * BMSL, *LM, *LF, *RM, *FR, *RMSL, *FRSL, *LMSL, * LFSL, *RMSL, *FRSL, CA Resale USOCs that denote Intrastate RCF service: *RL, *BR, *LR, *FC, *CM, *CR, *RLSL, *BRSL, *LRSL, *FCSL, *CMSL, *CRSL, NV Resale USOCs that denote Intrastate RCF service *FC, *FL, *CR, *FF 11/7/01 – Parties agree to CLOSE AGREE. |
| 145 | USOC Analysis Can the USOC Description be expanded so the CLEC can determine the actual difference in the product? (additional level of detail) | AT&T | USOC Analysis | CA | 5/17/01 – Under Investigation 5/23/01 – Attachment F has been resorted where the USOC are shown on different lines. The product is truly different. 11/6/01- Hold for USOC search engine discussion. 11/07/01 - The USOC Search Engine process, implementation date and scope were discussed jointly by SBC and the CLECs. A Scope Document handout previously distributed was used as the basis for this discussion. Changes to the Scope Document were agreed to and are as follows: 1) Include retail ordering, provisioning and billing USOCs in the June 2002 deliverable - populating data for the first five fields identified as 1) Region, 2) State, 3) Product Family, 4) Product Description and 5) USOC. 2) Change "Product Description" definition to include "detailed unique informative " 3) Include "hours of availability" for the interface points 4) Create a process to accept ongoing input from the CLECs and populate the USOC/FID Conditions column in the Search Engine database for selected Retail USOCs The specifics of the deliverables and the timing were agreed to and will be incorporated in the BR POR document as Attachment G. SBC recommends Closed Agreed. 11/13/01 – Parties agree to CA. |
| 146 | USOC Analysis Can the USOC dependencies be identified? When are the additional FIDs and USOCs required and what are they? | WCOM | USOC Analysis | CA | 5/17/01 – Under Investigation 5/23/01 – This information could be provided so part of a search tool or included in the CLEC Handbook. 11/6/01- Hold for USOC search engine discussion. 11/07/01 - The USOC Search Engine process, implementation date and scope were discussed jointly by SBC and the CLECs. A Scope Document handout previously distributed was used as the basis for this discussion. Changes to the Scope Document were agreed to and are as follows: 1) Include retail ordering, provisioning and billing USOCs in the June 2002 deliverable - populating data for the first five fields identified as 1) Region, 2) State, 3) Product Family, 4) Product Description and 5) USOC. 2) Change "Product Description" definition to include "detailed unique informative " 3) Include "hours of availability" for the interface points 4) Create a process to accept ongoing input from the CLECs and populate the USOC/FID Conditions column in the Search Engine database for selected Retail USOCs The specifics of the deliverables and the timing were agreed to and will be incorporated in the BR POR document as Attachment G. SBC recommends Closed Agreed. 11/15/01 – Parties agree to CA. |
| 147 | FID Analysis Whether the FID analysis contains just those FIDs contained in the LSR or whether it is more inclusive? Is this a complete list of FIDs including other sections of CSR (eg. Bill section, S&E, etc)? Whether SBC has looked at whether there are instances where the FID is serving the same purposes in two or more regions? | AT&T | FID Analysis | CA | 5/17/01 – Under Investigation 5/23/01 – SBC has updated attachment F with FIDS. SBC has attempted to identify FID similarities across the regions. The match rate is less than 3%. 11/6/01- Hold for USOC search engine discussion. 11/07/01 - The USOC Search Engine process, implementation date and scope were discussed jointly by SBC and the CLECs. A Scope Document handout previously distributed was used as the basis for this discussion. Changes to the Scope Document were agreed to and are as follows: 1) Include retail ordering, provisioning and billing USOCs in the June 2002 deliverable - populating data for the first five fields identified as 1) Region, 2) State, 3) Product Family, 4) Product Description and 5) USOC. 2) Change "Product Description" definition to include "detailed unique informative " 3) Include "hours of availability" for the interface points 4) Create a process to accept ongoing input from the CLECs and populate the USOC/FID Conditions column in the Search Engine database for selected Retail USOCs The specifics of the deliverables and the timing were agreed to and will be incorporated in the BR POR document as Attachment G. SBC recommends Closed Agreed. 11/13/01 – Parties agree to CA. |
| 148 | Attachment A Parties agree that there is no need to update Attachment A and maintain competing documents. CLECs request updates made during collab to be included in upcoming walkthrough documentation. | WCOM | Attachment A | CA | 5/17/01 – Under Investigation 5/23/01 – Changes made to uniform release documentation post 5/15/01 will be communicated verbally during the upcoming walk thru and documented in the revisions to be released 7/31/01. 11/5/01 – As agreed between SBC and CLECs, the 11/5/01 LSOG 5 LSOR has become the business rules document replacing Attach A. Attach A will reference the appropriate Accessible Letter(s) that transmits the LSOR information to the CLECs as it is put on the WEB. SBC recommends CLOSE AGREE. 11/6/01 – Parties agree to CLOSE AGREE. |
| 149 | Order Status and Provisioning Order Status (from CATIV discussion) Will this be considered as part of BRPOR to include if any additional uniformity would be applicable? | AT&T | Ordering | CA | 5/18/01 - Under Investigation 5/23/01 – As OS and POS promote provisioning functionality they will not be directly altered as part of the Plan. If, however, any of the changes made as part of this Plan impact fields included in the OS & POS transactions, these changes would be reflected. 11/6/01 – Parties agree to CLOSE AGREE. |
|  | BRPOR COLLABORATIVE 11/6/01 – 11/7/01 |  |  |  |  |
| 150 | Also include: BLOCK – Port/Resale HID – LSR VTA – LSR YPH – DL On Attach C in addition to Attach D since valid value will continue to vary after BRPOR (Attach D) implementation. | SBC |  | ADC | 11/6/01 – Parties agreed to method of reflecting these unique situations. SBC agreed to also include these field/form combos on ATT C in addition to ATT D since the valid entries will still vary by region after BRPOR implementation. |
| 151 | FDT Clarify the need for an addendum to the ICA – RELATED TO EPS – can the CLEC take information from the tariff now that the tariff replaces the MOU for EPS, or do they have to have an addendum to the ICA created. | AT&T |  | CA | 11/6/01 – The tariff for SNET was effective 4/27/01 for the EBP. The MOU is no longer necessary for the EPS; however, existing MOUs may contain other provisions in addition to EPS and may continue to be used. Upon expiration, CLECs may choose to use the tariff rather than renew the MOU associated with their ICA. 11/7/01 – Parties agree to CLOSE AGREE. |
| 152 | CLEANUP ITEMS - Attach C IWO PRI and IWO SEC - Separate the fields to be listed separately to add clarity. reverse what was done on IWO PRI IWO SEC. i.e. Make a separate box that illustrates the different fields. FEATURE FIELD: Provide the same box illustration with the Feature Field. JACK CODE and NIDR: Provide the same box illustration with the Feature Field. SBC to review the usage of CA/NV vs using Pacific Bell as a standard convention where the tariff is not specifically referenced. | WCOM |  | ADC | 11/6/01- SBC agreed to make changes. Changes made to handouts – ATT C and provided to CLECs for review 11/7/01. SBC recommends Close Agree. 11/7/01 – Parties agree to ADC. |
| 153 | CLECs reserve the right to assert available remedies in the event there are future problems with the Uniform and Enhanced interface documentation. | WCOM |  | CA | 11/16/01 – SBC acknowledges and agrees. Parties agree to CLOSE AGREE. |

# KEY:

# CD – Closed Duplicate/Related

CA – Closed Agreed

RPA – Responded Pending Agreement

PCA – Pending CLEC Action

NR – New Response (to be shared)

AIR – Additional Information Requested

UI – Under Investigation

PL – Pending Language

# DO – Disagree open – The parties agree to disagree.

ADC – Agreed Documentation Change